## Slide 1: SMARTER Status Report New Services and Markets Technology Enablers
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #76
Tenerife, Spain, 7-11 November 2016
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SA#72
  Approved WID is in TDoc SP-160486
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  Text proposals agreed
    Security
    Slicing
    Mobility management & access
    Resource efficiency
    Priority, QoS, Policy Control, and access control
    Connectivity Models
    Others
Work/Study Item Completion: 75%
TS 22.xxx Completion: 75%
Controversial issues
  None.
Notes: 1

## Slide 4: SMARTER Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 12
Number of slots requested for next meeting
  sum of plenary and drafting slots: 12
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID: 03/2017 SA#75
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TS 22.261 to SA plenary:
  For information: SA#74 (12/2016)
  For approval: SA#75 (03/2017)
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at next SA1 meeting:
  TS sections based on TS Skeleton
  Normative requirements consolidation and clean-up
Planning for subsequent meetings
  SA1#77 (Feb 2017)
    TS completion
    TS submission for approval
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  now: 75%
  Next meeting: 90 %
  In two meetings: 100%
Notes: 1

## Slide 9: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-163256 | Huawei Technologies | Security aspect updates
S1-163070 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – prioritized access clarification
S1-163258 | China Mobile | SMARTER: additional requirements to network slicing
S1-163293 | Nokia, Alcatel-Lucent Shanghai Bell | Proposed clean-up on network slicing in TS 22.261
S1-163260 | Nokia, Alcatel-Lucent Shanghai Bell | Proposed simplification on network slicing in TS 22.261
S1-163416 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – mobility management
S1-163296 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – RAN/T
S1-163264 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – fixed broadband access
S1-163265 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – trusted and untrusted fixed broadband access
S1-163266 | BT | Multiple Access Technologies Requirements Amendment in 22.261
S1-163267 | BT | Network Address Allocation Amendment in 22.261
S1-163268 | BT | Unified user identities to provide consistent policies and services
S1-163297 | Huawei Technologies | mIoT requirements update in section 6.4
S1-163298 | Sony Mobile Communications | SMARTER- Constrained devices
S1-163417 | Orange | Markets requiring minimal service levels
S1-163380 | Huawei Technologies | Add activity factor, KPI values per area, and definitions for 7.1 (eMBB)
S1-163287 | LG Electronics | Planning for eV2X transition to SMARTER Work
S1-163412 | Ericsson | SMARTER – 5G terminology
S1-163421 | Qualcomm Incorporated | On Low-Latency Requirements for Audio
S1-163422 | Huawei Technologies | Editorial update to SMARTER TS 22.261
Notes: 1

## Slide 10: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-163418 | Orange | Extreme coverage in low density areas
S1-163299 | ACS, OEC, Sprint, AT&T, T-Mobile US, Verizon | Priority, QoS and Policy Control
S1-163274 | U.S. Department of Commerce | Dynamic Control of Quality of Service, Priority, and Pre-emption
S1-163275 | ACS, OEC, Sprint, AT&T, T-Mobile US, Verizon | Proposed additions to clause 6.11 (Context aware network)
S1-163277 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – communication modes
S1-163278 | Huawei, Hisilicon, Deutsche Telekom | Correct the examples of non-3GPP RAT for connectivity of remote UE
S1-163280 | Ericsson | SMARTER - Additional requirements on “Connectivity models”
S1-163029 | Rapporteur | pCR to SMARTER TS 22.261: editorial modification
S1-163112 | China Mobile | SMARTER: clarification on applications and services
S1-163285 | Huawei Technologies | Add descriptive text for 6.11 section on context aware
S1-163286 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – charging info for KPIs
S1-163289 | Huawei Technologies | Technical update to SMARTER TS 22.261
S1-163382 | Rapporteur | pCR to SMARTER TS 22.261: Abbreviations
S1-163132 | Nokia, Alcatel-Lucent Shanghai Bell | Aligning requirements regarding operator policies
S1-163445 | Intel Corporation | SMARTER - Subscription Provisioning and Authentication
S1-163446 | Qualcomm, Nokia, NEC, Ericsson, Sony | SMARTER - Authentication
S1-163415 | ETRI | SMARTER - Security
S1-163448 | Nokia, Alcatel-Lucent Shanghai Bell | Proposed performance requirements for services requiring a low latency or a high reliability
Notes: 1