## Slide 1: FS_MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
ePWS Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #77
Jeju Island, South Korea, 13-17 February 2017
Notes: 1

## Slide 2: FS_MARCOM Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_MARCOM Progress
Progress made at this meeting
  Revised SID agreed
    Justification updated, two objectives introduced, the completion date extended
  TR content update agreed
  Two contributions agreed on use cases and potential requirements
Work/Study Item Completion: 15%
Draft TR 22.819 Completion: 15%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MARCOM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: FS_MARCOM Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? <yes>
Notes: 1

## Slide 6: FS_MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Introduction of new use cases and potential requirements
Planning for subsequent meetings
  SA1#79 (August 2017)
    Introduction of new use cases and potential requirements
    Provision of gap analysis on some requirements included in TR
    Consolidation of requirements
Notes: 1

## Slide 7: FS_MARCOM Progress Estimate
Estimated percentage completion:
  now: 15%
  Next meeting: 30%
  In two meetings: 50%
Notes: 1

## Slide 8: FS_MARCOM Agreed documents
List of agreed documents at this meeting:
S1-171452 | SyncTechno Inc. | Revised WID for Study on Maritime Communication Services over 3GPP system
S1-171453 | SyncTechno Inc. | FS_MARCOM TR content update
S1-171454 | SyncTechno Inc. | Use case on video streaming service in the cabin or on the deck
S1-171455 | SyncTechno Inc. | Use case on communication for search and rescue
Notes: 1