## Slide 1: FS_ eLESTR Status Update Feasibility Study on Enhancement of LTE for Efficient delivery of Streaming Service
Xia Xu
China Telecom
FS_ eLESTR Rapporteur
3GPP TSG-SA WG1 Meeting #77
Jeju Island, South Korea, 13-17 February 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ eLESTR Status
Is this a new WI? yes
This WI has not been approved by SP
  The following slides assume approval at SP#74
Notes: 1

## Slide 3: FS_ eLESTR Progress
Progress made at this meeting
  This new Study Item was agreed
  This study will provide gap analysis and identify these potential requirements for efficient delivery of streaming service
Study Item Completion: 20%
Controversial issues
  No
Notes: 1

## Slide 4: FS_ eLESTR Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 10
Notes: 1

## Slide 5: FS_ eLESTR Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#76 (06/2017)
  For approval: SA#77 (09/2017)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_ eLESTR Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at next SA1 meeting:
  Skeleton
  Scope
  Use case
Planning for subsequent meetings
  SA1#77+2 (date)
    Identify Use case and requirements
  SA1#78+3 (date)
    Gap analysis
    Conclusion and/or recommendations
Notes: 1

## Slide 7: FS_ eLESTR Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: 0%
  Next meeting: 15%
  In two meetings: 50%
  In three meetings: 75%
  In Four meetings:100%
Notes: 1