## Slide 1: eV2X Status Update Enhancement of 3GPP support for V2X scenarios
SungDuck Chun
LG Electronics Inc.
eV2X Rapporteur
3GPP TSG-SA WG1 Meeting #77
Jeju Island, Korea, 13-17 Feb 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: eV2X Status
Is this a new WI? <y/n> Yes
  Guide: remove one of the following bullets as appropriate:
This WI has been approved at
  N/A
  Guide: indicate the SA tdoc number for the most recent version of the approved WID
This WI has not been approved by SP
  The following slides assume approval at SA#75
Notes: 1

## Slide 3: eV2X Progress
Progress made at previous/this meeting
  Discussion and agreement on:
    WID
    TS Skeleton
    Text proposals to sections:
      Overview, reference, definition, scope
    Normative requirement for:
      General aspect, advanced driving , extended sensors, remote driving
    Informative annex:
Work/Study Item Completion: 90%
<TS> 22.abc Completion: 90%
Controversial issues
Notes: 1

## Slide 4: eV2X Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: approx 25
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: eV2X Completion Date
Target completion date in WID: <03/2017> SA#75
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? <y>
Will target completion date be met? <y>
  If not, change target completion date to:
    <mm/yyyy> SP#xx
  Guide: Remove “change target completion date” bullet above if current target can be met
Expected date to send <TR/TS> to SA plenary:
  Sent for approval: SA1#77 (03/2017)
  Guide: Remove bullets above if there is no new TR/TS
Notes: 1

## Slide 6: eV2X Planning/Progress
Topics to focus on at next SA1 meeting:
  Editorial Clean-up
  Update one KPI requirement
Planning for subsequent meetings
  SA1#78 (May. 2017)
    N/A
  SA1#nn+3 (date)
    <Short list of topics>
  <Until close of WI as defined in WID>
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  N/A
  Tentative start date: <tbd/mm/yyyy>
Notes: 1

## Slide 8: eV2X Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: <90%>
  Next meeting: <100%>
  In two meetings: <N/A>
  <Until expected Completion Date>
Notes: 1

## Slide 9: eV2X Agreed documents
List of agreed documents at previous/this meeting:
WID | S1-171417 | LG Electronics, Huawei | New WID on Enhancement of 3GPP support for V2X scenarios
TS | S1-171010 | LG Electronics, Huawei | TS Skeleton: Enhancement of 3GPP Support for V2X Scenarios
Cont | S1-171301 | LG Electronics, Huawei, Ericsson, Fraunhofer HHI | Overview section for eV2X TS
Cont | S1-171299 | LG Electronics, TBA | References for eV2X TS
Cont | S1-171308 | LG Electronics, TBA | Definition and terminology for eV2X TS
Cont | S1-171017 | Huawei, LG Electronics, Ericsson, Nokia | Scope section for eV2X TS
Cont | S1-171302 | LG Electronics | eV2X Normative Requirements for General Aspect
Cont | S1-171310 | Huawei, Hisilicon | Add Vehicles Platooning Requirements in eV2X TS
Cont | S1-171311 | Huawei, Hisilicon | Add Advanced Driving Requirements in eV2X TS
Cont | S1-171312 | LG Electronics | eV2X Normative Requirements for Extended Sensors
Cont | S1-171313 | LG Electronics | eV2X Normative Requirements for Remote Driving
Cont | S1-171303 | LG Electronics, TBA | Informative Annex for eV2X TS regarding R14 TS and R15 TS
Cont | S1-171023 | LG Electronics | Text proposal on relationship between V2X applications and requirements
Notes: 1