## Slide 1: HORNS Status Update HPLMN Radio Access Technology deployment Optimisation in Network Selection
Eddy Hall
Qualcomm Incorporated
HORNS Rapporteur
3GPP TSG-SA WG1 Meeting #77
Jeju Island, South Korea, 13-17 February 2017
It looks like you are trying to present only slides 3, 6, 7
Notes: 1

## Slide 2: HORNS Status
Is this a new WI? YES
This WI has not been approved by SP
  The following slides assume approval at SP#75
Notes: 1

## Slide 3: HORNS Progress
Progress made at this meeting
  CR agreed to cover
    generic requirements for PLMN selection
    “escape clause” for finding suitable PLMN with specific RAT
    Use of HPLMN Selector list with Access Technology for optimising selection
  Sent LS to CT1 & CT6 to ask for clarification of some procedures & data file uses
Work/Study Item Completion: 75%
Controversial issues
  None
Notes: 1

## Slide 4: HORNS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0.5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0.5
Number of Drafting session participants: 0
Notes: 1

## Slide 5: HORNS Completion Date
Have these dates been changed at this meeting? NO
Notes: 1

## Slide 6: HORNS Planning/Progress
Topics to focus on at next SA1 meeting:
  Review of suitability of existing PLMN selection procedures
  Finalise service requirements for identified scenarios
  Complete WID
Notes: 1

## Slide 7: Work plan between meetings
Co-ordination with CT delegates to ensure good investigation into existing procedures per outgoing LS
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: HORNS Progress Estimate
Estimated percentage completion:
  Now 75%
  Next meeting: 100%
Notes: 1

## Slide 9: HORNS Agreed documents
List of agreed documents at this meeting:
S1-171457 | Qualcomm Incorporated | New WID on HPLMN Radio Access Technology deployment Optimisation in Network Selection
S1-171467 | Qualcomm Incorporated | CR22.011v14.4.0: Optimisation of network selection in case of an operator supporting only a subset of specific access technologies
Notes: 1