## Slide 1: FS_ePWS Status Update Enhancements of Public Warning System
Hyounhee Koo
SyncTechno Inc.
FS_ePWS Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #78
Porto, Portugal, 8-12 May 2017
Notes: 1

## Slide 2: FS_ePWS Status
Is this a new WI? No
Notes: 1

## Slide 3: FS_ePWS Progress
Progress made at this meeting
  Issues described in Editor’s Notes in section 5.1.6, 5.2.6 and 5.4.6 were addressed and potential requirements were revised.
  Completion of the section 6.1
  Completion of the section 6.2
Work/Study Item Completion:75%
Draft TR 22.969 Completion: 75%
Controversial issues
  None
Notes: 1

## Slide 4: FS_ePWS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_ePWS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#76 (06/2017)
  For approval: SA#77 (09/2017)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_ePWS Planning/Progress
Topics to focus on at next SA1 meeting:
  Overview in section 4
  Potential requirements in section 7
  Conclusion and Recommendations in section 8
Planning for subsequent meetings
  N/A
Notes: 1

## Slide 7: FS_ePWS Progress Estimate
Estimated percentage completion:
  now: 75%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_ePWS Agreed documents
List of agreed documents at this meeting:
S1-172060 | SyncTechno Inc., KPN, The Police of the Netherlands, KTL | Potential requirements in the section 5.1.6
S1-172355 | SyncTechno Inc., KPN, The Police of the Netherlands, KRRI, KTL | Potential requirements in the section 5.2.6
S1-172062 | SyncTechno Inc., KPN, The Police of the Netherlands, KRRI, KTL | Potential requirements in the section 5.4.6
S1-172356 | SyncTechno, KPN, BMWi, The Police of the Netherlands, KRRI, KTL | Consideration on the improvement of the understandability of the PWS message
S1-172357 | SyncTechno Inc., KPN, The Police of the Netherlands, KRRI, KTL | Considerations on existing PWS requirements for UEs with different or no user interface or with different UE roles
S1-172368 | SyncTechno Inc. | Presentation of Report to TSG SA#76: TR 22.969, Version <1.0.0>
Notes: 1