## Slide 1: SMARTER Status Report New Services and Markets Technology Enablers
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #78
Porto, Portugal, 8-12 May 2017
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SA#72
  Approved WID is in TDoc SP-160486
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  CRs agreed
    Mainly on corrections
    UE requirement following SA action point
    Others
Work/Study Item Completion: 100%
TS 22.261 Completion: 95%
Controversial issues
  None.
Notes: 1

## Slide 4: SMARTER Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 6
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID: 03/2017 SA#75
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TS 22.261 to SA plenary:
  For information: SA#74 (12/2016)
  For approval: SA#75 (03/2017)
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at next SA1 meeting:
  Clean-up
  If required, alignment with other WGs
Planning for subsequent meetings
  SA1#79 (August 2017)
    Cleaning up CRs
    Alignment CRs, if any
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus on the items in the previous slide
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  now: 95%
  Next meeting: 100 %
Notes: 1

## Slide 9: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-172012 | ETRI | CR22.261v15.0.0: Correction of the references for eV2X TS
S1-172277 | ETRI | CR22.261v15.0.0: Replacement of 5G-RAN with NG-RAN
S1-172278 | Huawei, HiSilicon | CR22.261v15.0.0: Update service continuity definition in TS 22.261
S1-172283 | Huawei, HiSilicon | CR22.261v15.0.0: Editorial modification for clarification on removal of network function
S1-172285 | Intel Corporation, Sony | CR22.261v15.0.0: Efficient User Plane
S1-172286 | China Mobile | CR22.261v15.0.0: Addition of requirement on maintaining user experience when UE performs handover
S1-172256 | Nokia, Alcatel-Lucent Shanghai Bell | CR22.261v15.0.0: Maintaining a session whose priority changes in real time
S1-172257 | Nokia, Alcatel-Lucent Shanghai Bell | CR22.261v15.0.0: Clean-up of requirements on network slice scaling
S1-172279 | Nokia, Alcatel-Lucent Shanghai Bell | CR22.261v15.0.0: Clarifications on network slicing
S1-172270 | Nokia, Alcatel-Lucent Shanghai Bell | CR22.261v15.0.0: Alignment of network slicing requirements
S1-172280 | Nokia, Alcatel-Lucent Shanghai-Bell | CR22.261v15.0.0: Exposure of multi-access capability
S1-172261 | China Mobile | CR22.261v15.0.0: parallel transfer of multiple multicast/broadcast services to a UE
S1-172262 | China Mobile | CR22.261v15.0.0: Editorial modification on 8 securtiy
S1-172288 | China Mobile | CR22.261v15.0.0: Addition of requirement on charging for the tenant of the slice
S1-172289 | China Unicom | CR22.261v15.0.0: Updates to Multiple access technologies in TS 22.261
S1-172281 | ETRI, Bell, KPN | CR22.101v15.0.0: Correction of 5G-RAN sharing
S1-172287 | Vodafone | Discussion on UE definition
Notes: 1