## Slide 1: FS_ eLESTR Status Update Feasibility Study on Enhancement of LTE for Efficient delivery of Streaming Service
Xu Ling
ZTE Corporation
On behalf of Xia Xu
China Telecom
FS_ eLESTR Rapporteur
3GPP TSG-SA WG1 Meeting #78
Porto, Portugal, 8-12 May 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ eLESTR Status
Is this a new WI? <y/n> No
This WI has been approved at SP#74
  Approved WID is in tdoc SP-160906
Notes: 1

## Slide 3: FS_ eLESTR Progress
Progress made at this meeting
  Three new use cases have been accepted:
  the periodic media streaming upload which is supplied in the industry application.
  Local streaming service delivery
  Flexible route for streaming delivery
Work/Study Item Completion: 50%
Draft TR 22.xxx Completion: 50%
Controversial issues
  No.
Notes: 1

## Slide 4: FS_ eLESTR Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: 15
Notes: 1

## Slide 5: FS_ eLESTR Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#77 (09/2017)
  For approval: SA#78 (12/2017)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_ eLESTR Planning/Progress
Topics to focus on at next SA1 meeting:
  Collect use cases
  Gap analysis and consolidate potential requirements
Planning for subsequent meetings
  SA1#79 (Aug.2017)
    Identify new use cases and requirements
    Gap analysis
  SA1#80 (Nov.2017)
    Conclusion and recommendation
Notes: 1

## Slide 7: FS_ eLESTR Progress Estimate
Estimated percentage completion:
  now: 50%
  Next meeting: 75%
  In two meetings: 100%
Notes: 1

## Slide 8: FS_ eLESTR Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-172358 | CATT, China Telecom | Periodic media streaming upload
S1-172359 | ZTE Corporation | Local streaming service delivery
S1-172369 | ZTE, China Telecom | Flexible route for streaming delivery
Notes: 1