## Slide 1: FS_CAV Status Update Communication for Automation in Vertical Domains
Joachim Walewski
Siemens AG
FS_CAV Rapporteur
3GPP TSG-SA WG1 Meeting #78
Porto, Portugal, 8-12 May 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CAV Status
Is this a new WI?
  no
This WI has been approved at SP-75
  Approved WID is in tdoc SP-170169
  Guide: indicate the SA tdoc number for the most recent version of the approved WID
Notes: 1

## Slide 3: FS_CAV Progress
Progress made at this meeting
  Skeleton of TR 22.804 Communication for Automation in Vertical Domains
  Scope, Introduction, Definition “Vertical Domain”
  use cases pertaining to rail-bound mass transit, building automation
Work/Study Item Completion: 30%
Draft TR 22.804 Completion: 20%
    If Work/Study item includes only one new TS/TR, then % completion of work/study item = % completion draft TS/TR
Controversial issues
  none
Notes: 1

## Slide 4: FS_CAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: TBD
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: ~ 20
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: FS_CAV Completion Date
Current expected dates to send TR/TS to SA plenary:
  For information: SA#77 (09/2017)
  For approval: SA#78 (12/2017)
Have these dates been changed at this meeting? no
Notes: 1

## Slide 6: FS_CAV Planning/Progress
Topics to focus on at next SA1 meeting:
  Further use cases, overview clause (e.g. dependable communication, wireless communication in auto-mation), further contributions, potential requirements
Planning for subsequent meetings
  SA1#80 (11/2017)
    Use cases and potential requirements
    Consolidation of Use Cases and potential requirements
    Finalization of TR
  Until close of WI as defined in WID
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Focus items in previous slide
  <other topics/items to be covered>
  <e.g. introduction of new topics>
  <e.g. review of incoming LS>
  <e.g. planning next meeting>
  Tentative start date: <dd/mm/yyyy>
Notes: 1

## Slide 8: FS_CAV Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: 30%
  Next meeting: 60%
  In two meetings: 100%
  <Until expected Completion Date>
Notes: 1

## Slide 9: FS_CAV Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-172349 | Siemens AG, Qualcomm | Skeleton for TR 22.804 (“Study on Communication for Automation in Vertical domains”)
S1-172364 | Siemens AG, NEC | Scope of FS_CAV
S1-172365 | Siemens AG, NEC, Intel | Introduction to FS_CAV
S1-172352 | Siemens AG, Intel Corporation, ETRI | CAV - Definition of “vertical domain”
S1-172366 | Siemens AG | CAV – use cases pertaining to rail-bound mass transit
S1-172367 | Intel Corporation | Building Automation Vertical
S1-172159 | Siemens AG | TR22.804 v0.1.0 to include agreements at this meeting SA1#78
Notes: 1