## Slide 1: FS_ePWS Status Update Enhancements of Public Warning System
Hyounhee Koo
SyncTechno Inc.
FS_ePWS Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21 - 25 August 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ePWS Status
Is this a new WI? No
Notes: 1

## Slide 3: FS_ePWS Progress
Progress made at this meeting
  Numbering potential requirements
  Description of introduction and overview
  Resolving the issue addressed by Editor’s Note
  Consolidation of potential requirements
  Description of conclusion and recommendations
Work/Study Item Completion: 95%
Draft TR 22.869 Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 4: FS_ePWS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_ePWS Completion Date
Current expected dates to send TR to SA plenary:
  For approval: SA#77 (09/2017)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_ePWS Planning/Progress
Topics to focus on at next SA1 meeting:
  Clarification on the distinction between UE and PWS-UE
Planning for subsequent meetings
  N/A
Notes: 1

## Slide 7: FS_ePWS Progress Estimate
Estimated percentage completion:
  now: 95%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_ePWS Agreed documents
List of agreed documents at this meeting:
S1-173402 | SyncTechno Inc. | pCR for numbering potential requirements and clarifying three potential requirements
S1-173401 | SyncTechno Inc. | pCR of addressing the issue in Editor’s Note
S1-173400 | SyncTechno Inc., KPN | Introduction and overview
S1-173403 | SyncTechno Inc., KPN | Potential requirements proposed for chapter 7
S1-173404 | SyncTechno Inc., KPN | Conclusion and recommendations for chapter 8
S1-173493 | Rapporteur (SyncTechno) | Cover page TR22.869, Version 2.0.0 for TSG approval
Notes: 1