## Slide 1: FS_MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
FS_MARCOM Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21 - 25 August 2017
Notes: 1

## Slide 2: FS_MARCOM Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_MARCOM Progress
Progress made at this meeting
  Introduced five use cases
    Coastal and local warnings for maritime safety information
    Pilotage service
    Tugs service
    Dissemination of PWS message for shipboard users
    Communication between wearable IoT devices and maritime rescue coordination centre for saving a life
  Addition of Editor’s Note in Maritime Single Window
Work/Study Item Completion: 35%
Draft TR 22.819 Completion: 35%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MARCOM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_MARCOM Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? <no>
Notes: 1

## Slide 6: FS_MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Introduction of new use cases and potential requirements
  Provision of gap analysis on some requirements included in TR
Planning for subsequent meetings
  SA1#81 (February 2018)
    Introduction of new use cases and potential requirements
    Provision of gap analysis on some requirements included in TR
    Report to SA plenary for information
Notes: 1

## Slide 7: FS_MARCOM Progress Estimate
Estimated percentage completion:
  now: 35%
  Next meeting: 55%
  In two meetings: 75%
Notes: 1

## Slide 8: FS_MARCOM Agreed documents
List of agreed documents at this meeting:
S1-173494 | KT, SyncTechno Inc. | Use case on communication between wearable IoT devices and maritime rescue coordination centre for saving a life
S1-173222 | SyncTechno Inc. | Addition of Editor’s Note in section 7.1
S1-173495 | SyncTechno Inc., KT | Coastal and local warning service for maritime safety information
S1-173409 | SyncTechno Inc., KT | Pilotage service
S1-173536 | SyncTechno Inc., KT | Tugs service
Notes: 1