## Slide 1: FS_CAV Status Update Study on Communication for Automation in Vertical Domains
Joachim Walewski
Siemens AG
FS_CAV Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin City, China, 21st-25th August 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CAV Status
Is this a new WI?
  no
This WI has been approved at SP-75
  Approved WID is in tdoc SP-170169
Notes: 1

## Slide 3: FS_CAV Progress
Progress made at this meeting
  36 contributions heard
    11 for clause 4
    21 for clause 5 (use cases)
      Factory of the Future
      Rail-bound mass transit
      Healthcare
    3 for clause 6 (security)
    31 accepted as contribution toward TR 22.804)
Work/Study Item Completion (including TR 22.804): 65%
Controversial issues
  none
Notes: 1

## Slide 4: FS_CAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4,5
Number of slots requested for next meeting
  sum of plenary and drafting slots: TBD
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: ~ 30
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: FS_CAV Completion Date
Current expected dates to send TR/TS to SA plenary:
  For information: SA#77 (09/2017) SA#78 (12/2017)
  For approval: SA#78 (12/2017) SA#79 (03/2018)
Have these dates been changed at this meeting? Yes!
Notes: 1

## Slide 6: FS_CAV Planning/Progress
Topics to focus on at next SA1 meeting:
  Completion of clause 4 (overview)
  Completion of clause 5 (use cases)
  Completion of clause 6 (security)
  First proposals for clause 7 (merged and clustered use case profiles and related potential requirements)
Planning for subsequent meetings
  SA1#81 (02/2017): Finalisation of TR; contributions toward clause 7 and 8, i.e. “Merged potential service requirements” and “Conclusions”, respectively
  Until close of WI as defined in WID
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: FS_CAV Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: 65%
  Next meeting: 85%
  In two meetings: 99%
Notes: 1

## Slide 9: FS_CAV Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-173092 | Siemens AG | CAV – Background
S1-173306 | Siemens AG, Qualcomm, Intel, NEC | CAV – Subclause 4.3.1 – data flows in automation
S1-173339 | Siemens AG, Robert Bosch GmbH, | CAV – Subclause 4.3.2.1 – how communication for automation is modelled
S1-173308 | Siemens AG, Robert Bosch GmbH | CAV – characteristic parameters
S1-173310 | Siemens AG, Robert Bosch GmbH | CAV – dependable communication
S1-173282 | Siemens AG, Intel Corporation, Robert Bosch GmbH, NEC | CAV – dependable communication service
S1-173083 | Siemens AG, Robert Bosch GmbH | CAV – Annex – communication errors
S1-173084 | Siemens AG, Robert Bosch GmbH | CAV – annex – errors of communication links
S1-173322 | Siemens AG | CAV – update of use cases pertaining to rail-bound mass transit
S1-173077 | Teleste | FS_CAV – Modification proposal and a new use case for Rail-bound mass transit
Notes: 1

## Slide 10: List of agreed documents at this meeting (cont’d)
S1-173018 | Siemens AG | CAV – use case pertaining to rail-bound mass transit – coupling of trains
S1-173323 | Korea Railroad Research Institute (KRRI) | Virtual Coupling
S1-173043 | Fujitsu | Telecare data traffic between home and remote monitoring centre
S1-173313 | Qualcomm Incorporated | Deployment scenarios for Industrial Automation
S1-173314 | Qualcomm Incorporated | Local Private Network for Industrial Automation
S1-173315 | Qualcomm Incorporated | Mobility between Local Private and Public Networks for Industrial Automation
S1-173316 | Qualcomm Incorporated | Public Wide-area Network for Industrial Automation
S1-173317 | Qualcomm Incorporated | Virtual Private Network for Industrial Automation
S1-173067 | Robert Bosch GmbH, Siemens AG, Huawei, Nokia, Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits | CAV – Use Cases Pertaining to the Factories of the Future
S1-173070 | Robert Bosch GmbH, Nokia, Siemens AG, Huawei, Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits | Use Cases for Motion Control ¦ Factories of the Future

## Slide 11: List of agreed documents at this meeting (cont’d)
S1-173069 | Robert Bosch GmbH, Huawei, Nokia, Siemens AG, Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits | Use Case for Control-to-Control Communication (Motion Subsystems) ¦ Factories of the Future
S1-173071 | Robert Bosch GmbH, Siemens AG, Nokia, Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits | Use Case for Motion Control ¦ Factories of the Future
S1-173068 | Robert Bosch GmbH, Intel, Nokia, Huawei, Siemens AG, Fraunhofer Heinrich-Hertz-Institute | Use Case for Augmented Reality ¦ Factories of the Future
S1-173073 | Robert Bosch GmbH, Siemens AG, Huawei, Deutsche Telekom, Nokia, Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits | Use Case for Mobile Control Panels with Safety Functions ¦ Factories of the Future
S1-173122 | Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits, Robert Bosch GmbH, Siemens AG, Nokia, Deutsche Telekom AG | Use Case for Massive Wireless Sensor Networks Description ¦ Factories of the Future

## Slide 12: List of agreed documents at this meeting (cont’d)
S1-173319 | Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits, Robert Bosch GmbH, Siemens AG, Nokia, Deutsche Telekom AG | Use Case for Massive Wireless Sensor Networks Requirements ¦ Factories of the Future
S1-173324 | Robert Bosch GmbH, Huawei, Siemens AG, Nokia, Fraunhofer Heinrich-Hertz-Institute, Fraunhofer Institute for Integrated Circuits | Use Case for Mobile Robots ¦ Factories of the Future
S1-173074 | Robert Bosch GmbH, Huawei, Siemens AG, Nokia, Deutsche Telekom, Fraunhofer Heinrich-Hertz-Institute | Use Case for Process Automation ¦ Factories of the Future
S1-173340 | Robert Bosch GmbH, Siemens AG, Nokia, Deutsche Telekom | Use Case for Remote Access and Maintenance ¦ Factories of the Future
S1-173285 | Siemens AG, Robert Bosch GmbH | CAV – particularities of security for automation
S1-173020 | Siemens AG, Robert Bosch GmbH | CAV - security standard IEC 62443
S1-173547 | Siemens AG, Robert Bosch GmbH, Nokia | CAV – security requirements for automation in vertical domains