## Slide 1: FS_5GLAN Status Update Feasibility Study on LAN Support in 5G
Jack Nasielski
Qualcomm
FS_5GLAN Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21-25 August 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_5GLAN Status
Is this a new WI? no
This WI has been approved at SP#76
Notes: 1

## Slide 3: FS_5GLAN Progress
Progress made at this meeting
  2 Skeleton contributions agreed
  Scope agreed
  17 new use cases accepted
  Draft TR TR22.821v0.1.0
Work/Study Item Completion: 35%
Draft TR 22.821 Completion: 35%
Controversial issues
  None
Notes: 1

## Slide 4: FS_5GLAN Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Notes: 1

## Slide 5: FS_5GLAN Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#78 (12/2017)
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_5GLAN Planning/Progress
Topics to focus on at next SA1 meeting:
  Use cases
  Potential requirements
  Scenario descriptions
  Terminology
Planning for subsequent meetings
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  On use cases and requirements
Notes: 1

## Slide 8: FS_5GLAN Progress Estimate
Estimated percentage completion:
  now: 35%
  Next meeting: 70%
  In two meetings: 100%
Notes: 1

## Slide 9: FS_5GLAN Agreed documents
List of agreed documents at this meeting:
S1-173178 | Qualcomm Incorporated | Feasibility Study on LAN Support in 5G skeleton TR
S1-173503 | Qualcomm Incorporated | Skeleton enhancements for Overview section
S1-173302 | Nokia, Nokia Shanghai Bell | FS_LAN use case for enterprise LAN
S1-173304 | Nokia, Nokia Shanghai Bell | FS_LAN use case for bring your own device
S1-173305 | Huawei, KPN, DT, Orange | Use case on private communication with UEs of different MNOs
S1-173326 | KPN, Huawei | 3GPP private data communication service in a residential setting
S1-173327 | KPN, Huawei | 3GPP private data communication service in an office setting
S1-173328 | KPN, Huawei | 3GPP private data communication service in a large scale industrial setting
S1-173330 | KPN, Huawei | 3GPP private communication service using semi-permanent connections
S1-173096 | KPN, Huawei | 3GPP private peer to peer communication service using on-demand connections
S1-173505 | Qualcomm Incorporated | FS_5GLAN Factory Automation Impacts
S1-173338 | Intel Corporation | Use Case for residential VLAN
S1-173504 | Huawei, Qualcomm Incorporated | 5GLAN scope clarification
S1-173332 | Huawei, KPN, DT | Use case on Dynamic addition of a UE in a 3GPP private communications
S1-173116 | Huawei, KPN, DT | Use case on Removal of UE in a private communication
S1-173303 | Huawei, KPN, DT, China Mobile | Use case on Service management
S1-173333 | Huawei, KPN, DT, China Mobile | Use case on multiple sets of private communications in the same network
S1-173334 | Huawei, KPN, DT, China Mobile | Use case on UE part of multiple private communications
S1-173335 | Huawei, DT, KPN | Use case on enabling Ethernet-based communication in 3GPP LAN
S1-173336 | Huawei, KPN, DT | Use case on Service Continuity in private communication
S1-173240 | Rapporteur (Qualcomm) | TR22.821v0.1.0 to include agreements at this meeting
Notes: 1