## Slide 1: FS_5GMSG Status Update Study on 5G message service for MIoT
Jianping Zheng
China Mobile
FS_5GMSG Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21 - 25 August 2017
Notes: 1

## Slide 2: FS_5GMSG Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#77
Notes: 1

## Slide 3: FS_5GMSG Progress
Progress made at this meeting
  SID agreed (14 Supporting Individual Members)
Work/Study Item Completion: 0%
Draft TR 22.xxx Completion: 0%
Controversial issues
  none
Notes: 1

## Slide 4: FS_5GMSG Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3-4
Notes: 1

## Slide 5: FS_5GMSG Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GMSG Planning/Progress
Topics to focus on at next SA1 meeting:
  Scope
  Use cases
Planning for subsequent meetings
  SA1#81 (02/18)
    Use cases
  SA1#82 (05/18)
    Gap analysis
  SA1#83 (08/18)
    Consolidated requirements
    Conclusion
Notes: 1

## Slide 7: FS_5GMSG Progress Estimate
Estimated percentage completion:
  now: 0%
  Next meeting: 30%
  In two meetings: 60%
  In three meetings: 80%
  In four meetings: 100%
Notes: 1

## Slide 8: FS_5GMSG Agreed documents
List of agreed documents at this meeting:
S1-173293 | China Mobile | New SID on 5G message service for MIoT
Notes: 1