## Slide 1: FS_enIMS Status Update Study on enhancements to IMS for new real time communication services
Hui Cai
China Mobile
FS_enIMS Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21 - 25 August 2017
Notes: 1

## Slide 2: FS_enIMS Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#77
Notes: 1

## Slide 3: FS_enIMS Progress
Progress made at this meeting
  SID agreed, (7 supporting companies)
Work/Study Item Completion:20%
Draft TR 22.xxx Completion: 20%
Controversial issues
  none
Notes: 1

## Slide 4: FS_enIMS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_enIMS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#78 (12/2017)
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_enIMS Planning/Progress
Topics to focus on at next SA1 meeting:
  Use cases and Gap analysis
Planning for subsequent meetings
  SA1#80 (11/17)
    Use cases
    Gap analysis
  SA1#81 (02/18)
    Consolidated potential requirements
    Conclusion
Notes: 1

## Slide 7: FS_enIMS Progress Estimate
Estimated percentage completion:
  now: 20%
  Next meeting: 70%
  In two meetings: 100%
Notes: 1

## Slide 8: FS_enIMS Agreed documents
List of agreed documents at this meeting:
S1-173262 | China Mobile, Huawei | New SID on enhancements to IMS for new real time communication services
S1-173263 | China Mobile, Huawei | SID_Enhacement_on_IMS_Skeleton
S1-173483 | China Mobile, Huawei | FS_enIMS: Scope of TR22.xxx
S1-173484 | Huawei, China mobile | FS_enIMS: Use case on AR
S1-173291 | China Mobile, Huawei | FS_enIMS: Use case on Fast call set up time for Group Communication
S1-173485 | Huawei, China mobile | FS_enIMS: Use case on remote camera control
S1-173486 | China Mobile, Huawei | FS_enIMS: Use case on one source to many destinations communication
Notes: 1