## Slide 1: FS_BMNS Status Update Feasibility Study on Business Role Models for Network Slicing
Betsy Covell
Nokia
FS_BMNS Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21 - 25 August 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_BMNS Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#77
Notes: 1

## Slide 3: FS_BMNS Progress
Progress made at this meeting
  Approval of study item
Work/Study Item Completion: 0%
Draft TR 22.xxx Completion: 0%
Controversial issues
  none
Notes: 1

## Slide 4: FS_BMNS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_BMNS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_BMNS Planning/Progress
Topics to focus on at next SA1 meeting:
  TR skeleton
  Scope/Introduction
  Overview
  Scenarios
  Potential Requirements
Planning for subsequent meetings
  SA1#79+2 02/2018
    Scenarios
    Potential Requirements
  SA1#79+3 06/2018
    Scenarios
    Potential Requirements
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 09/2017
Notes: 1

## Slide 8: FS_BMNS Progress Estimate
Estimated percentage completion:
  now: 0
  Next meeting: 25%
  In two meetings: 50%
  In three meetings: 75%
  In four meetings: 100%
Notes: 1

## Slide 9: FS_BMNS Agreed documents
List of agreed documents at this meeting:
S1-173534 | Nokia | New SID on Business role models for network slicing
Notes: 1