## Slide 1: FS_ eLESTR Status Update Feasibility Study on Enhancement of LTE for Efficient delivery of Streaming Service
Xia Xu
China Telecom
FS_ eLESTR Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21 - 25 August 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ eLESTR Status
Is this a new WI? <y/n> No
This WI has been approved at SP#74
  Approved WID is in tdoc SP-160906
Notes: 1

## Slide 3: FS_ eLESTR Progress
Progress made at this meeting
  Three new use cases have been accepted:
  Authorization for streaming delivery
  Application user profile support for streaming delivery
  Network assistant application optimization for streaming delivery
  Work/Study Item Completion: 70%
Draft TR 22.883 Completion: 70%
Controversial issues
  No.
Notes: 1

## Slide 4: FS_ eLESTR Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: 20
Notes: 1

## Slide 5: FS_ eLESTR Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#78 (12/2017)
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? Y
Notes: 1

## Slide 6: FS_ eLESTR Planning/Progress
Topics to focus on at next SA1 meeting:
  Gap analysis and consolidate potential requirements
  Complete this SI
Planning for subsequent meetings
  SA1#80 (Nov.2017)
    Gap analysis
    Complete this SI
Notes: 1

## Slide 7: FS_ eLESTR Progress Estimate
Estimated percentage completion:
  now: 70%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_ eLESTR Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-173413 | CATT, China Telecom | Authorization for streaming delivery
S1-173497 | China Telecom, ZTE , CATT | Application user profile support for streaming delivery
S1-173079 | China Telecom, ZTE, CATT | Network assistant application optimization for streaming delivery
Notes: 1