## Slide 1: FS_5GSAT Status Update Study on using Satellite Access in 5G
Cyril MICHEL
Thales
FS_5GSAT Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, Nevada, USA, 27 November - 1 December 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_5GSAT Status
Is this a new WI? yes
This WI has been approved at SA#77
  Approved WID is in tdoc SP-170702
Notes: 1

## Slide 3: FS_5GSAT Progress
Progress made at this meeting, approval of
  Scope, Skeleton, Annex: characteristics of satellite networks
  Use cases:
    Broadcast and Multicast with Satellite Overlay, Internet of Things with a Satellite Component Temporary use of a satellite component, Optimal routing with a satellite component, Satellite trans-border service continuity, Satellite network roaming
Work/Study Item Completion: 35%
Draft TR 22.822 Completion: 35%
Controversial issues
  None
Notes: 1

## Slide 4: FS_5GSAT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Number of Drafting session participants: #20
Notes: 1

## Slide 5: FS_5GSAT Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? yes
  If yes, previous target completion dates:
    For information: 12/2017 SA#78
    For approval: 03/2018 SA#79
Notes: 1

## Slide 6: FS_5GSAT Planning/Progress
Topics to focus on at next SA1 meeting:
  Introduction of new use cases and potential requirements
  Provision of gap analysis on some requirements included in TR
  Report to SA plenary for information
Planning for subsequent meetings
  SA1#82 (May 2018)
    Introduction of new use cases and potential requirements
    Provision of gap analysis on some requirements included in TR
    Report to SA plenary for decision
Notes: 1

## Slide 7: FS_5GSAT Progress Estimate
Estimated percentage completion:
  now: 35%
  Next meeting (SA1 #81, 02/2018): 70%
  In two meetings (SA1 #82, 05/2018): 100%
Notes: 1

## Slide 8: FS_5GSAT Agreed documents
List of agreed documents at this meeting:
Notes: 1