## Slide 1: Monastery2 Mobile Communication System for Railways
Jürgen Merkel
Nokia
Monastery2 Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, USA
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: Monastery2 Status
Is this a new WI? <no>
Notes: 1

## Slide 3: Monastery2 Progress
Progress made at this meeting
  Additions and updates
S1-174419 | Ericsson, UIC, Nokia, Kapsch CarrierCom | CR22.280v15.1.0: Priority controlled by MCX User for receiving from Multiple MCX service Communication
S1-174425 | Nokia, UIC, Ericsson | CR22.280v15.1.0: Changes relating to the User regrouping section of 22.280
S1-174424 | Huawei | CR22.179v15.1.0: Addition of requirement on interworking with SCP in GSM-R
S1-174138 | Nokia | Skeleton: 3GPP TS 22.289 Mobile Communication System for Railways
S1-174398 | Nokia | 3GPP TS 22.289 Scope
S1-174423 | Teleste | MONASTERY2 – Descriptions and requirements for CCTV and multimedia related services.
Notes: 1

## Slide 4: Monastery2 Progress
Work/Study Item Completion: 35%
Draft T2 22.289 Completion: 35%
Controversial issues
  None
Notes: 1

## Slide 5: Monastery2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots:
Number of slots requested for next meeting
  sum of plenary and drafting slots:
Notes: 1

## Slide 6: Monastery2 Completion Date
Current expected dates to send TS to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Notes: 1

## Slide 7: Monastery2 Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at next SA1#81 meeting:
  Introduction of normative CRs to MCX Specs
Notes: 1

## Slide 8: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Prepare CRs
Notes: 1

## Slide 9: Monastery2 Progress Estimate
Estimated percentage completion:
  now: 35%
  Next meeting: 70%
  In two meetings: 90%
Notes: 1

## Slide 10: Monastery2 Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Notes: 1