## Slide 1: FS_MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
FS_MARCOM Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #80
Reno, Nevada, USA, 27 November - 1 December 2017
Notes: 1

## Slide 2: FS_MARCOM Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_MARCOM Progress
Progress made at this meeting
  Introduction of three use cases
    Off-mode of mobility management for group of UEs in the vessel
    Push to Location - Off-network mode
    Small cells deployed in each cabin of a vessel
  Addition of the support of legacy services for maritime use cases
    Support of legacy mobile broadband services at sea
    Support of legacy machine type communication services at sea
Work/Study Item Completion: 55%
Draft TR 22.819 Completion: 55%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MARCOM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_MARCOM Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? <no>
Notes: 1

## Slide 6: FS_MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Introduction of new use cases and potential requirements
  Additional considerations and gap analysis
Planning for subsequent meetings
  SA1#82 (May 2018)
    Introduction of new use cases and potential requirements
    Additional considerations and gap analysis
    Consolidated requirements
    Conclusions and recommendations
    Report to SA plenary for approval
Notes: 1

## Slide 7: FS_MARCOM Progress Estimate
Estimated percentage completion:
  now: 55%
  Next meeting: 75%
  In two meetings: 100%
Notes: 1

## Slide 8: FS_MARCOM Agreed documents
List of agreed documents at this meeting:
S1-174496 | SyncTechno Inc., Korean Register of shipping | Off-mode of mobility management for group of UEs in the vessel
S1-174597 | SyncTechno Inc., Korean Register of shipping | Push to Location - Off-network mode
S1-174598 | SyncTechno Inc., Korean Register of shipping | Small cells deployed in each cabin of a vessel
S1-174599 | SyncTechno Inc., Korean Register of shipping | Support of legacy mobile broadband services at sea
S1-174500 | SyncTechno Inc., Korean Register of shipping | Support of legacy machine type communication services at sea
Notes: 1