## Slide 1: FS_5GLAN Status Update Feasibility Study on LAN Support in 5G
Jack Nasielski
Qualcomm
FS_5GLAN Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, USA, 27 November – 1 December 2017
Notes: 1

## Slide 2: FS_5GLAN Status
Is this a new WI? no
This WI has been approved at SP#76
Notes: 1

## Slide 3: FS_5GLAN Progress
Progress made at this meeting
  Text for enterprise, residential, and industrial deployment
  New use cases accepted
Work/Study Item Completion: 65%
Draft TR 22.821 Completion: 65%
Controversial issues
  None
Notes: 1

## Slide 4: FS_5GLAN Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_5GLAN Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#78 (12/2017)
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_5GLAN Planning/Progress
Topics to focus on at next SA1 meeting:
  Complete use cases and potential requirements
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  On use cases and requirements
Notes: 1

## Slide 8: FS_5GLAN Progress Estimate
Estimated percentage completion:
  now: 65%
  Next meeting: 100%
Notes: 1

## Slide 9: FS_5GLAN Agreed documents
List of agreed documents at this meeting:
174350 | Description of Residential Environment
174197 | Spanning tree protocol changes
174586 | Discussion on the terminologies used in the “Feasibility Study on LAN Support in 5G
174351 | Description of Factory Automation environment
174349 | Enterprise deployment scenario
174593 | Use case for accessing 5GLAN via Relay UE
174587 | Use case for Industry Communication with stable latency need
174525 | Use case 5G PVN with private addressing
174371 | High-performance Manufacturing Use Case
174527 | Management and onboarding
174524 | UE identification and reachability
174526 | 5GLAN use case for 5G PVN virtual office
174611 | Use case on service exposure of 5G LAN-style service
174612 | Use case for minimizing massive paging in 5GLAN for address discovery
Notes: 1