## Slide 1: 5G_HYPOS Status Update Study on positioning use cases
Lionel Ries
ESA
FS_5G_HYPOS Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, USA, 27 Nov. 1st Dec. 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_5G_HYPOS Status
Is this a new WI? n
This WI has been approved at SP#76
  Approved SID : SP-170589
Notes: 1

## Slide 3: FS_5G_HYPOS Progress
Progress made at this meeting
  Use cases (13)
    LBS (4): advertising push, power saving for wearables, AR & flow management in hubs
    Emergency and LI (1): (Accurate positioning for emergency services
    Industry & eHealth (5): drugs via drones, patient, trolleys, UAV & waste management
    Road (2): RUC, traffic monitoring, management and control
    Rail (1): asset management
Work/Study Item Completion: 50 %
Draft TR 22.872 Completion: 50 %
  V0.3.0
Controversial issues
  Positioning use cases relating to vehicles and overlapping some aspects of V2X (e.g. VRU)
Notes: 1

## Slide 4: FS_5G_HYPOS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
  number of drafting session participants: [15-20]
Number of slots requested for next meeting
  sum of plenary and drafting slots: [5]
Notes: 1

## Slide 5: FS_5G_HYPOS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? Yes
Notes: 1

## Slide 6: FS_5G_HYPOS Planning/Progress
Topics to focus on at next SA1 meeting:
  Use cases definition and consolidation
    In particular those relating to vehicles (VRU, etc.)
    Update of KPI (reliability, confidence level, etc.)
  Use cases synthesis (clause 6)
  Input and assumptions for clause 7
Planning for subsequent meetings
  SA1#82 (05/2018)
    Suitability of positioning technologies for use cases (clause 7)
    Potential requirements (clause 8)
    Finalization of TR and recommendations
Notes: 1

## Slide 7: Work plan between meetings
Email discussions
  Topics in preparation of SA1#81
    Use cases:
      gather use cases and draft their description
      VRU use case
      Consolidation of KPI relating to confidence/reliability
    Preliminary list of technologies and related background material (input / assumptions for clause 7)
  Tentative start date : [ ]
Notes: 1

## Slide 8: FS_5G_HYPOS Progress Estimate
Estimated percentage completion:
  now: 50%
  Next meeting: [75%]
  In two meetings: [100%]
Notes: 1

## Slide 9: FS_5G_HYPOS Agreed documents
List of agreed documents at this meeting:
Tdoc Number | Sourcing Company | Document Title
S1-174355 | Orange | Drugs transport by drones between hospitals use case (5G_HYPOS)
S1-174376 | Thales | Use case for accurate positioning to support UAV applications
S1-174071 | Orange | Patient location outside hospitals use case (5G_HYPOS)
S1-174356 | Orange | Trolley location in factories use case (5G_HYPOS)
S1-174528 | China Unicom | 5G_HYPOS: Power saving mechanism of wearable devices
S1-174529 | China Unicom | 5G_HYPOS: Location based advertising push
S1-174530 | Thales | Use case on Road-user charging (5G_HYPOS)
S1-174606 | ESA | Use case on Lane Management (5G_HYPOS)
S1-174532 | NextNav, AT&T | Accurate positioning for emergency services
S1-174533 | Veolia | Use case on Waste Management (5G_HYPOS)
S1-174534 | ESA | Use case on Augmented Reality (AR) in LBS (5G_HYPOS)
S1-174182 | ESA | Use case to support flow management in large transportation hubs
S1-174535 | ESA | Use case on Asset tracking in the railway sector (5G_HYPOS)
Notes 1) In TR 22.872 v0.3.0, the use case described in S1-174531 is titled as "Accurate positioning to support Traffic Monitoring, Management and Control" 2) S1-174378 (Use case on Vulnerable Road User) was noted
Notes: 1