## Slide 1: FS_5GMSG Status Update Study on 5G message service for MIoT
Jianping Zheng
China Mobile
FS_5GMSG Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, Nevada, USA, 27 November - 1 December 2017
Notes: 1

## Slide 2: FS_5GMSG Status
Is this a new WI? n
This WI has been approved at SP#77
  Approved WID is in tdoc SP-170704
Notes: 1

## Slide 3: FS_5GMSG Progress
Progress made at this meeting
  skeleton, scope, 5 use cases
Work/Study Item Completion: 25%
Draft TR 22.824 Completion: 25%
Controversial issues
  none
Notes: 1

## Slide 4: FS_5GMSG Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_5GMSG Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GMSG Planning/Progress
Topics to focus on at next SA1 meeting:
  overview
  Use cases
Planning for subsequent meetings
  SA1#82 (05/18)
    Gap analysis
  SA1#83 (08/18)
    Consolidated requirements
    Conclusion
Notes: 1

## Slide 7: FS_5GMSG Progress Estimate
Estimated percentage completion:
  now: 25%
  Next meeting: 60%
  In two meetings: 80%
  In three meetings: 100%
Notes: 1

## Slide 8: FS_5GMSG Agreed documents
List of agreed documents at this meeting:
S1-174585 | China Mobile | FS_5GMSG TR 22.824 skeleton
S1-174063 | China Mobile | FS_5GMSG TR 22.824 scope
S1-174454 | China Mobile | FS_5GMSG TR 22.824 use case - shared bike communication
S1-174464 | China Mobile | FS_5GMSG TR 22.824 use case - monitoring data reporting
S1-174471 | China Unicom | 5GMSG: Unified remote control of intelligent terminal
S1-174616 | China Unicom | 5GMSG: Remote control based on attribute file
S1-174617 | China Unicom | 5GMSG: Remote control based on status interactive
S1-174284 | Rapporteur (China Mobile) | TR22.824v0.1.0
Notes: 1