## Slide 1: FS_LUCIA Status Update Study on a Layer for User Centric Identifiers and Authentication
Kurt Bischinger
Deutsche Telekom
FS_LUCIA Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, Nevada, USA, 27 November - 1 December 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_LUCIA Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#78
Notes: 1

## Slide 3: FS_LUCIA Progress
Progress made at this meeting
  Study item proposal agreed
Work/Study Item Completion: 0%
Draft TR 22.xxx Completion: 0%
Controversial issues
  none
Notes: 1

## Slide 4: FS_LUCIA Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: FS_LUCIA Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_LUCIA Planning/Progress
Topics to focus on at next SA1 meeting:
  Skeleton, Scope
  Use Cases + potential requirements
Planning for subsequent meetings
  SA1#82 (May 2018)
    Overview
    Consolidated potential requirements
    conclusion
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: FS_LUCIA Progress Estimate
Estimated percentage completion:
  now: 0%
  Next meeting: 60%
  In two meetings: 90%
Notes: 1

## Slide 9: FS_LUCIA Agreed documents
List of agreed documents at this meeting:
S1-174556 | Deutsche Telekom | Study on a Layer for User Centric Identifiers and Authentication
S1-174557 | Deutsche Telekom | Reply LS on 5G Identity and Access Management Requirements
Notes: 1