## Slide 1: FS_MPS2 Status Update Feasibility Study of MPS Phase 2
Ray P. Singh
Vencore Labs
FS_MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, Nevada, USA, 27 November - 1 December 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MPS2 Status
Is this a new WI? yes
This WI has not been approved by SP
  The following slides assume approval at SP#78
Notes: 1

## Slide 3: FS_MPS2 Progress
Progress made at this meeting
  SID Agreed
  Skeleton Agreed
Work/Study Item Completion: 0%
Draft <TS/TR> 22.xxx Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MPS2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_MPS2 Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#82 (12/2018)
  For approval: SA#83 (03/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_MPS2 Planning/Progress
Topics to focus on at next SA1 meeting:
  Scope and overview
  MPS Data Transport, Video and Text Messaging Use Cases
Planning for subsequent meetings
  SA1#82 (date)
    MPS Data Transport, Video and Text Messaging Use Cases
  SA1#83 (date)
    5G evolution considerations
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 01/12/2017
Notes: 1

## Slide 8: FS_MPS2 Progress Estimate
Estimated percentage completion:
  now: 0%
  Next meeting: 20%
  In two meetings: 40%
  In three meetings: 75%
  In four meetings: 100%
Notes: 1

## Slide 9: FS_MPS2 Agreed documents
List of agreed documents at this meeting:
S1-174562 | Vencore Labs, OEC, AT&T, Sprint, Verizon, T-Mobile USA | Feasibility Study on Multimedia Priority Service (MPS) Phase 2 (WID)
S1-174563 | Vencore Labs, OEC, AT&T, Sprint, Verizon, T-Mobile USA | Feasibility Study on Multimedia Priority Service (MPS) Phase 2 - Skeleton
Notes: 1