## Slide 1: 5G_HYPOS Status Update Study on positioning use cases
Lionel Ries
ESA
FS_5G_HYPOS Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, Feb 5th – 9th 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_5G_HYPOS Status
Is this a new WI? n
This WI has been approved at SP#76
  Approved SID : SP-170589
Notes: 1

## Slide 3: FS_5G_HYPOS Progress
Progress made at this meeting
  Use cases (6)
    New use cases: 2
    Updates to existing use cases: 4
  Clause 6 : synthesis of the use cases performances targets (3)
    Foreword (and synthesis table)
    Considerations on the commonalities of performances targets […]
    Considerations on the grouping of use cases
Work/Study Item Completion: 75 %
Draft TR 22.872 Completion: 75 %
  V0.4.0
Controversial issues
  None
Notes: 1

## Slide 4: FS_5G_HYPOS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
  number of drafting session participants: [15-20]
Number of slots requested for next meeting
  sum of plenary and drafting slots: [5]
Notes: 1

## Slide 5: FS_5G_HYPOS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_5G_HYPOS Planning/Progress
Topics to focus on at next SA1 meeting:
  SA1#82 (05/2018)
    Suitability of positioning technologies for use cases (clause 7)
    Potential requirements (clause 8)
    Finalization of TR and recommendations
Planning for subsequent meetings
Notes: 1

## Slide 7: Work plan between meetings
Email discussions
  Topics in preparation of SA1#82
    Draft clause 7
    Draft clause 8 (potential consolidated requirements)
    Optionally: Consolidation of reliability / confidence definition and potential requirements
  Tentative start date :
    Clause 7 -> [ beginning of march]
    Clause 8 -> [ mid of march]
Notes: 1

## Slide 8: FS_5G_HYPOS Progress Estimate
Estimated percentage completion:
  now: 75%
  Next meeting: [100%]
Notes: 1

## Slide 9: FS_5G_HYPOS Agreed documents
List of agreed documents at this meeting:
Tdoc Number | Sourcing Company | Document Title
S1-180408 | ZTE Corporation, China Unicom | 5G_HYPOS: Complemented requirements for section 5.2.3
S1-180409 | ZTE Corporation, China Unicom | 5G_HYPOS: Complemented requirements for shared bikes UC
S1-180410 | BlackBerry UK Ltd | (5G_HYPOS) TR 22.872 Clarification of power consumption in Use case on Asset tracking in the railway sector
S1-180411 | ESA | TR 22.872 - Proposal for changes to clause 5.6 and 5.6.1
S1-180412 | ZTE Corporation, China Mobile, China Unicom | 5G_HYPOS: Support multiple different location services
S1-180590 | ZTE Corporation | 5G_HYPOS: Support location method negotiation
S1-180418 | ESA | TR 22.872 - Proposal for the foreword of clause 6 (clause 6.1)
S1-180160 | ESA | TR 22.872 – Considerations on the commonalities of performances targets among use cases (clause 6.2)
S1-180419 | ESA | TR 22.872 – Considerations on the grouping of use cases (clause 6.3)
S1-180246 | ESA | TR22.872 v0.4.0 to include agreements at this meeting
Notes: 1