## Slide 1: FS_enIMS Status Update Study on enhancements to IMS for new real time communication services
Hui Cai
China Mobile
FS_enIMS Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 February 2018
Notes: 1

## Slide 2: FS_enIMS Status
Is this a new WI? N
The following slides assume approval at SP#80
Notes: 1

## Slide 3: FS_enIMS Progress
Progress made at this meeting
  Consolidated requirements & add conclusion.
Work/Study Item Completion:100%
Draft TR 22.823 Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 4: FS_enIMS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_enIMS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#78 (12/2017)
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_enIMS Planning/Progress
Topics to focus on at next SA1 meeting:
  None
Notes: 1

## Slide 7: FS_enIMS Progress Estimate
Estimated percentage completion:
  now: 100%
Notes: 1

## Slide 8: FS_enIMS Agreed documents
List of agreed documents at this meeting:
S1-180304 | China Mobile, Huawei | FS_enIMS TR22.823: Modification on the reference section
S1-180319 | China Mobile, Huawei | FS_enIMS TR22.823: Modification on the scope section
S1-180306 | Huawei, China Mobile | FS_enIMS TR22.823: Updates to clause 4.7 - Service visibility and usage
S1-180307 | Huawei, China Mobile | FS_enIMS TR22.823: Security and charging consideration
S1-180308 | China Mobile, Huawei | FS_enIMS TR22.823: Addition of the Conclusion and Recommendations section
S1-180309 | China Mobile, Huawei | FS_enIMS TR22.823: Editorial / changes to TR 22.823
Notes: 1

## Slide 9
Thank you