## Slide 1: FS_5GMSG Status Update Study on 5G message service for MIoT
Jianping Zheng
China Mobile
FS_5GMSG Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 February 2018
Notes: 1

## Slide 2: FS_5GMSG Status
Is this a new WI? n
This WI has been approved at SP#77
  Approved WID is in tdoc SP-170704
Notes: 1

## Slide 3: FS_5GMSG Progress
Progress made at this meeting
  overview, 3 use cases, charging, security
Work/Study Item Completion: 60%
Draft TR 22.824 Completion: 60%
Controversial issues
  none
Notes: 1

## Slide 4: FS_5GMSG Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_5GMSG Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GMSG Planning/Progress
Topics to focus on at next SA1 meeting:
  Consolidated requirements
  Gap analysis
Planning for subsequent meetings
  SA1#82 (05/18)
    Consolidated requirements
    Gap analysis
  SA1#83 (08/18)
    Conclusion
Notes: 1

## Slide 7: FS_5GMSG Progress Estimate
Estimated percentage completion:
  now: 60%
  Next meeting: 80%
  In two meetings: 100%
Notes: 1

## Slide 8: FS_5GMSG Agreed documents
List of agreed documents at this meeting:
S1-180310 | China Mobile | 5GMSG service overview
S1-180559 | Ericsson, China Mobile | Suggested changes to existing use cases in TR 22.824
S1-180313 | China Mobile | 5GMSG use case – broadcast message
S1-180314 | China Mobile | 5GMSG use case – group message
S1-180560 | China Unicom | 5GMSG: supplement of Unified remote control of intelligent terminal
S1-180561 | Qualcomm | FS_5GMSG: Use case on Personal Possession Tracking
S1-180316 | China Mobile | 5GMSG considerations on charging
S1-180317 | China Mobile | 5GMSG considerations on security
S1-180252 | Rapporteur (China Mobile) | TR22.824v0.2.0
Notes: 1