## Slide 1: FS_BMNS Status Update Feasibility Study on Business Role Models for Network Slicing
Betsy Covell
Nokia
FS_BMNS Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 February 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_BMNS Status
Is this a new WI? n
This WI has been approved at SP#77
  Approved WID is in tdoc SP- 170800
Notes: 1

## Slide 3: FS_BMNS Progress
Progress made at this meeting
  Updated WID for slice performance
  Use cases and potential requirements for
    fixed & nomadic local A/V production networks relying on public network infrastructure
    local A/V production networks with stand-alone local private network operation by a vertical 3rd party
    FS_BMNS Industry 4.0
    Enhanced network capability exposure for Distribution Network of Smart Grid
  Updates to Overview
  Considerations on performance
Work/Study Item Completion: 50%
Draft TR 22.830 Completion: 50%
Controversial issues
  none
Notes: 1

## Slide 4: FS_BMNS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 5
Notes: 1

## Slide 5: FS_BMNS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_BMNS Planning/Progress
Topics to focus on at next SA1 meeting:
    Scenarios
    Potential Requirements
Planning for subsequent meetings
  SA1#81+2 August 2018
    Consolidated potential requirements
    Conclusion
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: FS_BMNS Progress Estimate
Estimated percentage completion:
  now: 50%
  Next meeting: 75%
  In two meetings: 100%
Notes: 1

## Slide 9: FS_BMNS Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-180575 | Nokia, Nokia Shanghai Bell | FS_BMNS Overview correction
S1-180575 | US Cellular Corporation | FS_BMNS: Network Slicing performance considerations
S1-180575 | China Southern Power Grid, Huawei | Enhanced network capability exposure for Distribution Network of Smart Grid
S1-180575 | China Telecomunication Corp. | FS_BMNS: Mechanism for Collaboration between MNO and 3rd Party during Slice Communications Isolation
S1-180622 | Sennheiser Electronic GmbH | Business relationship models for fixed & nomadic local A/V production networks relying on public network infrastructure
S1-180575 | Sennheiser Electronic GmbH | Role model scenario for local A/V production networks with stand-alone local private network operation by a vertical 3rd party
S1-180623 | Nokia, Nokia Shanghai Bell | FS_BMNS Industry 4.0
Notes: 1