## Slide 1: FS_LUCIA Status Update Study on a Layer for User Centric Identifiers and Authentication
Kurt Bischinger
Deutsche Telekom
FS_LUCIA Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 January 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_LUCIA Status
Is this a new WI? n
This WI has been approved at SP#78
  Approved WID is in tdoc SP-170995
Notes: 1

## Slide 3: FS_LUCIA Progress
Progress made at this meeting
  Agreed skeleton, scope, use cases including potential requirements on
    Several users sharing one UE
    Identity provisioning to external services
    Several users or devices behind a gateway UE
    3rd party slice authentication
    Authorizing others to access one’s resources
Work/Study Item Completion: 60%
Draft TR 22.904 Completion: 60%
Controversial issues
  none
Notes: 1

## Slide 4: FS_LUCIA Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1.5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: >20
Notes: 1

## Slide 5: FS_LUCIA Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_LUCIA Planning/Progress
Topics to focus on at next SA1 meeting:
  Overview
  Additional considerations
  Consolidated potential requirements
Notes: 1

## Slide 7: FS_LUCIA Progress Estimate
Estimated percentage completion:
  now: 60%
  Next meeting: 90%
Notes: 1

## Slide 8: FS_LUCIA Agreed documents
List of agreed documents at this meeting:
S1-180007 | Deutsche Telekom | FS_LUCIA Skeleton for TR 22.9de
S1-180388 | Deutsche Telekom | FS_LUCIA: scope of TR 22.904
S1-180389 | Deutsche Telekom, AT&T, IDEMIA, Telecom Italia | FS_LUCIA: Use case of several users sharing one UE
S1-180392 | Deutsche Telekom, AT&T, IDEMIA, Telecom Italia | FS_LUCIA: Use case of identity provisioning to external services
S1-180577 | Deutsche Telekom, AT&T, IDEMIA, Telecom Italia | FS_LUCIA: Use case of several users or devices behind one relay UE
S1-180011 | Deutsche Telekom, AT&T, IDEMIA | FS_LUCIA: Use case of linking a user identity to a subscription for access
S1-180390 | Nokia, Nokia Shanghai Bell | FS_LUCIA 3rd party slice authentication
S1-180391 | China Telecom, Deutsche Telekom | FS_LUCIA：Use Case of Authorizing Others to Access One’s Resources
Notes: 1