## Slide 1: FS_MPS2 Status Update Feasibility Study of MPS Phase 2
Ray P. Singh
Vencore Labs
FS_MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 February 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MPS2 Status
Is this a new WI? no
This WI has been approved at SP#78
  Approved WID is in tdoc SP-170996
Notes: 1

## Slide 3: FS_MPS2 Progress
Progress made at this meeting
  Introduction Agreed
  Scope Agreed
  Overview Agreed
Work/Study Item Completion: 10%
Draft TR 22.854 Completion: 10%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MPS2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_MPS2 Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#82 (12/2018)
  For approval: SA#83 (03/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_MPS2 Planning/Progress
Topics to focus on at next SA1 meeting:
  MPS Data Transport, Video and Text Messaging Use Cases
Planning for subsequent meetings
  SA1#83 (20-24 August 2018)
    MPS Data Transport, Video and Text Messaging Use Cases
  SA1#84 (12-16 Nov 2018)
    5G evolution considerations
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 01/12/2017
Notes: 1

## Slide 8: FS_MPS2 Progress Estimate
Estimated percentage completion:
  now: 10%
  Next meeting: 40%
  In two meetings: 75%
  In three meetings: 100%
Notes: 1

## Slide 9: FS_MPS2 Agreed documents
List of agreed documents at this meeting:
S1-180326 | Vencore Labs, OEC, AT&T, Verizon, Sprint | FS_MPS2: TR 22.854 Introduction and Scope
S1-180327 | Vencore Labs, OEC, AT&T, Verizon, Sprint | FS_MPS2: TR 22.854 Clause 4.2.1 (MPS for Data Transport Service)
S1-180328 | Vencore Labs, OEC, AT&T, Sprint | FS_MPS2: TR 22.854 Clause 4.2.3 (MPS for Messaging)
S1-180329 | Vencore Labs, OEC, AT&T, Verizon, Sprint | FS_MPS2: TR 22.854 Clause 4.2.2 (MPS for Video)
Notes: 1