## Slide 1: FS_5GLAN Status Update Feasibility Study on LAN Support in 5G
Jack Nasielski
Qualcomm
FS_5GLAN Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5-9 February 2018
Notes: 1

## Slide 2: FS_5GLAN Status
Is this a new WI? no
This WI has been approved at SP#76
Notes: 1

## Slide 3: FS_5GLAN Progress
Progress made at this meeting
  Use cases
  Conclusions, potential requirements consolidation
Work/Study Item Completion: 95%
Draft TR 22.821 Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 4: FS_5GLAN Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_5GLAN Completion Date
Current expected dates to send TR to SA plenary:
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_5GLAN Planning/Progress
Topics to focus on at next SA1 meeting:
  Resolve notes and 5GPVN definition
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
Notes: 1

## Slide 8: FS_5GLAN Progress Estimate
Estimated percentage completion:
  now: 95%
  Next meeting: 100%
Notes: 1

## Slide 9: FS_5GLAN Agreed documents
List of agreed documents at this meeting:
180151 | FS_5GLAN Conclusion and Recommendations
180341 | Clarification on subscription aspects in use case 5.2
180551 | Clarification on service continuity for private communication
180552 | Use case on discovery mechanism
180352 | Use case on scaling up/down the 5G PVN
180557 | Editorial cleanup
180554 | 5GLAN TR 22.821 Restrict UE’s private communication based on UE's location
180620 | Use case on dynamic creating and joining in a 3GPP private multicast communications
180344 | FS_5GLAN considerations for security and charging
180345 | FS_5GLAN consolidated potential requirements
Notes: 1