## Slide 1: FS_FRMCS2 Status Update Study on Future Railway Mobile Communication System2
Jürgen Merkel
Nokia
FS_FRMCS2 Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia
Notes: 1

## Slide 2: FS_FRMCS2 Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_FRMCS2 Progress
Progress made at this meeting
  New and updated use cases
S1-181157 | UIC | CR22.889v16.2.0: Chapter 12.9 – FRMCS Bearer Flexibility
S1-181323 | UIC | CR22.889v16.2.0: Use case data communication used for safety application key management exchange
S1-181422 | Huawei | CR22.889v16.2.0: gap analysis for Monitoring and control of critical infrastucture in 6.13
S1-181428 | Ericsson, Nokia, UIC, ETRI, Hansung University, Huawei, Kapsch Carriercom | CR22.889v16.2.0: Gap analysis of chapter 12.19
S1-181429 | Ericsson, Nokia, UIC, ETRI, Hansung University, Huawei, Kapsch Carriercom | CR22.889v16.2.0: Gap analysis of chapter 6.7 Pushed Real Time Video streaming
S1-181574 | UIC | CR22.889v16.2.0: GSM-R and FRMCS System interworking – communication priority exchange
S1-181575 | UIC | CR22.889v16.2.0: Chapter 12.10 - QoS in a railway environment
S1-181576 | UIC | CR22.889v1x.0.0: Allocation and management of FRMCS communication resources
S1-181577 | UIC | CR22.889v16.2.0: Train integrity data communication
S1-181578 | UIC | CR22.889v16.2.0: Public emergency warning information broadcast by the FRMCS System
S1-181579 | UIC | CR22.889v16.2.0: New use case: Saftey related – Critical advisory messaging
S1-181586 | Huawei | CR22.889v16.2.0: gap analysis for real time data transmission in 6.14
S1-181709 | ETRI, Hansung University | CR22.889v16.2.0: Gap analysis of chapter 9.11 FRMCS Naming Authority
S1-181710 | ETRI, Hansung University | CR22.889v16.2.0: Gap analysis of chapter 9.12 Wayside-Centric Automatic Train Control
S1-181711 | ETRI, Hansung University | CR22.889v16.2.0: Gap analysis of chapter 9.13 Autonomous Train Control and Operation
S1-181712 | ETRI, Hansung University | CR22.889v16.2.0: Gap analysis of chapter 12.6 Autonomous Train Control and Operation
Notes: 1

## Slide 4: FS_FRMCS2 Progress
Work/Study Item Completion: 80%
Draft TR 22.889 Completion: 85%
Controversial issues
  N/A
Notes: 1

## Slide 5: FS_FRMCS2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots:
Number of slots requested for next meeting
  sum of plenary and drafting slots:
Notes: 1

## Slide 6: FS_FRMCS2 Completion Date
Current expected dates to send TR to SA plenary:
  For information: N/A
  For approval: N/A
Notes: 1

## Slide 7: FS_FRMCS2 Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at next SA1#83 meeting:
  Editorial corrections where understanding of use cases is affected
  Probably add and correct use cases
    Avoid overlap of new use cases with existing use cases
    Add only use cases that bring in new aspects – difficult to assess what will still come from ETSI TC RT
Notes: 1

## Slide 8: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Notes: 1

## Slide 9: FS_FRMCS2 Progress Estimate
Estimated percentage completion:
  now: 80%
  Next meeting: 85%
  In two meetings: 90%
  Early warning: There might be the need to have extra meeting time for FRMCS2. In this case it is proposed to have an additional meeting (Ad-Hoc or .bis) between SA1#83 and SA1#84.
  The decision on that meeting would have to be taken at SA1#83
Notes: 1