## Slide 1: FS_MARCOM Status Update Study on Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
FS_MARCOM Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Notes: 1

## Slide 2: FS_MARCOM Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_MARCOM Progress
Progress made at this meeting
  Introduction and overview are described and some definition/abbreviation are added.
  Issues described in Editor’s NOTEs are addressed.
  Update on referenced specifications in the potential requirement
  New use cases introduced
    New reselection in case of the transition from IOPS mode to on-network mode
    Next positioning technologies
    5G LAN-type services over 5G system in a vessel
    Satellite access to support maritime communication services over 5G system
    Interworking with VDES
  Consolidated potential requirements
  Conclusion and Recommendation
Work/Study Item Completion: 95%
Draft TR 22.819 Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MARCOM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 6
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_MARCOM Completion Date
Current expected dates to send TR to SA plenary:
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? <no>
Notes: 1

## Slide 6: FS_MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Indoor-related requirements that are outcome of 5G_HYPOS work will be added in the TR for maritime positioning inside a vessel.
  Editorial updates and addition of definition and abbreviation as well as updates of description texts for better clarification if needed
Notes: 1

## Slide 7: FS_MARCOM Progress Estimate
Estimated percentage completion:
  now: 95%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_MARCOM Agreed documents
List of agreed documents at this meeting:
S1-181489 | SyncTechno Inc. Korean Register of shipping | Introduction and Overview
S1-181490 | SyncTechno Inc. Korean Register of shipping | Editor’s NOTE in the clause 5.1
S1-181491 | SyncTechno Inc. Korean Register of shipping | Editor’s NOTE in the clause 6.2
S1-181492 | SyncTechno Inc. Korean Register of shipping | Editor’s NOTE in the clause 6.3
S1-181498 | SyncTechno Inc. Korean Register of shipping | Editor’s NOTE in the clause 7.2
S1-181689 | SyncTechno Inc. Korean Register of shipping | Editor’s NOTE in the clause 7.5
S1-181500 | SyncTechno Inc. Korean Register of shipping | Update of requirements in the clause 7.6
S1-181501 | SyncTechno Inc. Korean Register of shipping | Network reselection in case of the transition from IOPS mode to on-network mode
S1-181593 | SyncTechno Inc. Korean Register of shipping | Next positioning technologies
S1-181594 | SyncTechno Inc. Korean Register of shipping | 5G LAN-type services over 5G system in a vessel
S1-181595 | SyncTechno Inc. Korean Register of shipping | Satellite access to support maritime communication services over 5G system
S1-181115 | SyncTechno Inc. Korean Register of shipping | Interworking with VHF Data Exchange System
S1-181690 | SyncTechno Inc. Korean Register of shipping | Consolidated potential requirements
S1-181597 | SyncTechno Inc. Korean Register of shipping | Conclusion and Recommendations
S1-181045 | Rapporteur(SyncTechno Inc.) | Cover sheet for TR 22.819 to TSG SA for information
Notes: 1