## Slide 1: FS_CAV Status Update Study on Communication for Automation in Vertical Domains
Joachim W. Walewski
Siemens AG
FS_CAV Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, 7th – 11th May 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CAV Status
Is this a new WI?
  no
This WI has been approved at SP-75
  Approved WID is in tdoc SP-170169
Notes: 1

## Slide 3: FS_CAV Progress
Progress made at this meeting
  44 contributions made
  Major progress on:
    Identification of a way forward on terminology for non-public networks (for vertical applications)
    Introduction of consolidated requirements (clause 8); 13 documents in total
    (Editorial) cleanup of V1.1.0
Work/Study Item Completion (including TR 22.804): 95%
Controversial issues
  none
Notes: 1

## Slide 4: FS_CAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 5 drafting and one plenary slot
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
  Guide: remove bullet above if SID is 100% complete
Number of Drafting session participants: ~ 30
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: FS_CAV Completion Date
Current expected dates to send TR/TS to SA plenary:
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_CAV Planning/Progress
Topics to focus on at next SA1 meeting:
  Terminology cleanup “outside” clause 8
Planning for subsequent meetings
  CRs (if and where needed)
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Resolution of editor’s notes
    Virtual “vertical” networks hosted by PLMNs
      Align with FS_BMNS
Notes: 1

## Slide 8: FS_CAV Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: 95%
  Next meeting: 100%
Notes: 1

## Slide 9: FS_CAV Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-181650 | Siemens | Way forward
S1-181440 | Siemens, Huawei, Nokia, Qualcomm, Ericsson | FS_CAV section 8 skeleton and annex for mapping table
S1-181441 | Siemens, Huawei, Nokia, Qualcomm, Ericsson | CAV – 8.1 – merged potential communication service performance requirements
S1-181443 | Siemens, Huawei, Nokia, Qualcomm, Ericsson | CAV – potential communication service performance requirements on clock synchronization
S1-181679 | Siemens, Nokia, Huawei, Qualcomm, Ericsson | FS_CAV - section 8.2.1 - network service access requirements
S1-181743 | Siemens, Nokia, Huawei, Qualcomm, Ericsson | FS_CAV exclusive/private network deployment requirements
S1-181206 | Qualcomm, Huawei, Siemens, Nokia | FS_CAV Ethernet support deployment requirements
S1-181681 | Siemens, Nokia, Huawei, Qualcomm, Ericsson | FS_CAV Network service differentiation and isolation requirements
S1-181046 | Siemens, Huawei, Nokia, Qualcomm, Ericsson | FS_CAV section 8 potential Energy Consideration requirements
Notes: 1

## Slide 10: List of agreed documents at this meeting (cont’d)
S1-181682 | Siemens, Huawei, Nokia, Qualcomm, Ericsson | FS_CAV section 8.2.2.5 potential legacy and backward compatibility
S1-181683 | Siemens, Nokia, Huawei, Qualcomm, Ericsson | FS_CAV network interaction potential requirements
S1-181743 | Siemens, Nokia, Huawei, Qualcomm, Ericsson | FS_CAV exclusive/private network deployment requirements
S1-181537 | Siemens, Huawei, Nokia, Qualcomm, Ericsson | FS_CAV Service QoS monitoring and reporting requirements consolidation
S1-181536 | Siemens, Nokia, Huawei, Qualcomm, Ericsson | FS_CAV Network service exposure requirements
S1-181453 | Siemens, Huawei, Nokia, Qualcomm, Ericsson | FS_CAV section 8.2.7 potential other general requirements
S1-181454 | Siemens AG | CAV – conclusions
S1-181539 | China Telecom, Huawei | Use Case for Millisecond-Level Precise Load Control
S1-181188 | Siemens, Nokia, Huawei | CAV - cleanup of Annexe D, TR 22.804, V1.1.0
S1-181455 | Siemens, Nokia, Huawei | CAV -cleanup of annexes A to C
S1-181546 | Siemens, Nokia, Huawei | Cleanup to clause 6 in TR 22.804
S1-181548 | Fujitsu, KPN | Editorial correction to Smart Farming use cases
S1-181458 | Siemens, Nokia, Huawei | Cleanup of subclause 5.6.1 in TR 22.804, V1.1.0
S1-181459 | Fraunhofer IIS, Sony, Siemens AG | Positioning Requirements for Use Cases under Factories of the Future
S1-181460 | Siemens AG | CAV – update of subclause 4.1 and 4.2
S1-181549 | Siemens AG | CAV – update of subclause 4.3.4.4
S1-181462 | Siemens AG | CAV – update of definitions subclause

## Slide 11: List of agreed documents at this meeting (cont’d)
S1-181463 | Sennheiser | CAV – update of definitions subclause
S1-181465 | Siemens, Nokia, Huawei | CAV - cleanup of clause 2 in TR 22.804, V1.1.0
S1-181698 | Siemens, Nokia, Qualcomm | Editorial cleanup to apply exclusive network
S1-181148 | Siemens, Nokia, Huawei | Editorial cleanup to Annexe E in TR 22.804
S1-181147 | Siemens, Nokia, Huawei | Editorial cleanup to clause 7 in TR 22.804
S1-181474 | Siemens, Nokia, Huawei, ETRI | Editorial cleanup to clause 5 in TR 22.804
S1-181162 | Siemens, Nokia | CAV – editorial cleanup of clause 4
S1-181470 | Siemens, Nokia, Huawei | Editorial cleanup to clause 3.3 in TR 22.804
S1-181337 | Siemens, Nokia, Huawei | CAV - editorial cleanup to clause 1 in TR 22.804, V1.1.0