## Slide 1: 5G_HYPOS Status Update Study on positioning use cases
Lionel Ries
ESA
FS_5G_HYPOS Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, May 7th – 11th 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_5G_HYPOS Status
Is this a new WI? n
This WI has been approved at SP#76
  Approved SID : SP-170589
Notes: 1

## Slide 3: FS_5G_HYPOS Progress
Progress made at this meeting
  Use cases (3)
    New use cases: 3
    Updates to existing use cases: [8]
  Clause 6: synthesis of the use cases performances targets (2)
    Considerations on the privacy (6.3.6) and flexibility/adaptability (6.3.7)
  Clause 7: consideration on suitability of positioning technologies
  Clause 8: consolidated potential requirements
  Clause 9: conclusions and recommendations
  Annex
Study Item Completion: > 90 %
Draft TR 22.872 Completion: > 90 %
  V1.0.1
Controversial issues
  None
Notes: 1

## Slide 4: FS_5G_HYPOS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
  number of drafting session participants: [40]
Number of slots requested for next meeting
  sum of plenary and drafting slots: [1]
Notes: 1

## Slide 5: FS_5G_HYPOS Completion Date
Current expected dates to send TR to SA plenary:
  For [information][approval]: SA#80 (06/2018)
  [For approval: SA#81 (09/2018)]
Have these dates been changed at this meeting? [Yes]
  Following additional use cases / consolidated potential requirements / annex -> need for additional clean up
Notes: 1

## Slide 6: FS_5G_HYPOS Planning/Progress
Topics to focus on at next SA1 meeting:
  SA1#83 (08/2018)
    Clean up of some use cases attributes to be consistent with updates of SA1#82 (S1-181693)
Planning for subsequent meetings
Notes: 1

## Slide 7: Work plan between meetings
Email discussions
  Topics in preparation of SA1#83
    Clean up
  Tentative start date :
Notes: 1

## Slide 8: FS_5G_HYPOS Progress Estimate
Estimated percentage completion:
  now: 90%
  Next meeting: 100%
Notes: 1

## Slide 9: FS_5G_HYPOS Agreed documents
List of agreed documents at this meeting:
Tdoc Number | Sourcing Company | Document Title
S1-181480 | ZTE Corporation, China Unicom | Supplement vertical positioning requirements
S1-181693 | Philips | TR 22.872 use case clarifications
S1-181225 | ESA (European Space Agency) | 5G_HYPOS - TR 22.872 Clause 5.5.1 – Editor’s note
S1-181482 | ZTE Corporation | Support of 3rd party to trigger location method negotiation
S1-181483 | ESA | 5G_HYPOS - TR 22.872 Clause 5 - Multiple editors notes
S1-181497 | FirstNet, NextNav, BMWi, KRRI | pCR on First Responder Location Use Case
S1-181601 | Philips International B.V. | TR 22.872 additional use cases
S1-181602 | ESA | 5G_HYPOS - TR 22.872 Clause 6 - Considerations on privacy and adaptability
S1-181735 | ESA | 5G_HYPOS – TR 22.872 Clause 7 - Considerations on the suitability of positioning technologies […]
S1-181696 | ESA | 5G_HYPOS - TR 22.872 Clause 8 - Potential consolidated requirements
S1-181387 | ESA | 5G_HYPOS – TR 22.872 Clause 9 - Conclusions and recommendations
S1-181605 | ESA | 5G_HYPOS - TR 22.872 Annex A - Mapping matrices for potential consolidated requirements
S1-181697 | ESA | 5G_HYPOS - TR22.872 - Editorial cleanup and references
Notes: 1