## Slide 1: FS_5GSAT Status Update Study on using Satellite Access in 5G
Cyril MICHEL
Thales
FS_5GSAT Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Notes: 1

## Slide 2: FS_5GSAT
Is this a new WI? yes
This WI has been approved at SA#77
  Approved WID is in tdoc SP-170702
Notes: 1

## Slide 3: FS_5GSAT Progress
Progress made at this meeting, approval of
  References have been cleared.
  A list of acronyms has been added.
  Fewer potential requirements have been edited.
  Considerations on Security, Charging and Roaming have been synthesized.
  Potential requirements have been consolidated.
  Conclusions and recommendations have been added.
  Use cases added:
    A new use case addressing off-shore wind farms has been included.
Work/Study Item Completion: 100%
Draft TR 22.822 Completion: 100%
Controversial issues  None
Notes: 1

## Slide 4: FS_5GSAT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of Drafting session participants: ~50
Notes: 1

## Slide 5: FS_5GSAT Completion Date
Current expected dates to send TR to SA plenary:
  For approval: TSG SA#80 (06/2018)
Nota:
  As a conclusion of WG SA1 #81 (Fukuoka, 02/2018)
    TR 22.822 0.2.0 has been agreed (see TDOC S1‑180248) to include agreements during WG SA1 #81
    A Cover page for presentation of TR22.822 v0.2.0 as information to the following TSG has also been agreed (see TDOC S1‑180249) during WG SA1 #81
  However, these documents have not been processed in accordance with these agreements during TSG SA#79 (Chennai, 03/2018)
  It is therefore proposed to follow a one-step approval process during TSG SA#80 with the updated version of TR 22.822, as agreed and as an outcome of WG SA1#82
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_5GSAT Agreed documents
List of agreed documents at this meeting:
Notes: 1