## Slide 1: FS_5GMSG Status Update Study on 5G message service for MIoT
Jianping Zheng
China Mobile
FS_5GMSG Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Notes: 1

## Slide 2: FS_5GMSG Status
Is this a new WI? n
This WI has been approved at SP#77
  Approved WID is in tdoc SP-170704
Notes: 1

## Slide 3: FS_5GMSG Progress
Progress made at this meeting
  Total 6 pCR
  Agreed 6 pCR
Work/Study Item Completion: 80%
Draft TR 22.824 Completion: 80%
Controversial issues
  none
Notes: 1

## Slide 4: FS_5GMSG Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_5GMSG Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GMSG Planning/Progress
Topics to focus on at next SA1 meeting:
  Consolidated requirements
  Gap analysis
  Conclusion
Planning for subsequent meetings
  SA1#83 (08/18)
    Conclusion
    Consolidated requirements
    Gap analysis
Notes: 1

## Slide 7: FS_5GMSG Progress Estimate
Estimated percentage completion:
  now: 80%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_5GMSG Agreed documents
List of agreed documents at this meeting:
S1-181715 | China Unicom | 5GMSG: Arbitrarily Wake Up
S1-181716 | China Unicom | 5GMSG: Message models
S1-181573 | China Unicom | 5GMSG: Supplement of 5GMSG unified control
S1-181627 | China Unicom | 5GMSG: Supplement of 5GMSG Charging
S1-181717 | China Unicom | 5GMSG: Optimization of Experience and Performance
S1-181629 | China Unicom | 5GMSG: Supplement of Status Interactive
S1-181291 | Rapporteur (China Mobile) | TR22.824v0.3.0 to include agreements at this meeting
S1-181292 | Rapporteur (China Mobile) | Cover page for presentation of TR22.824v0.3.0
Notes: 1