## Slide 1: FS_BMNS Status Update Feasibility Study on Business Role Models for Network Slicing
Betsy Covell
Nokia
FS_BMNS Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_BMNS Status
Is this a new WI? n
This WI has been approved at SP#77
  Approved WID is in tdoc SP- 170800
Notes: 1

## Slide 3: FS_BMNS Progress
Progress made at this meeting
  Editorial cleanup
  Enhancement of use cases
  New use cases
Work/Study Item Completion: 75%
Draft TR 22.830 Completion: 75%
Controversial issues
  none
Notes: 1

## Slide 4: FS_BMNS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_BMNS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_BMNS Planning/Progress
Topics to focus on at next SA1 meeting:
  Terminology alignment
  Considerations for Security and Charging
  Consolidated potential requirements
  Conclusion
Planning for subsequent meetings
  none
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: <dd/mm/yyyy>
Notes: 1

## Slide 8: FS_BMNS Progress Estimate
Estimated percentage completion:
  now: 75%
  Next meeting: 100%
Notes: 1

## Slide 9: FS_BMNS Agreed documents
List of agreed documents at this meeting:
S1-181502 | Nokia, Nokia Shanghai Bell | FS_BMNS acronyms
S1-181503 | Nokia, Nokia Shanghai Bell | FS_BMNS editorial cleanup
S1-181507 | NTT DOCOMO | Proposal on combination of a private network slice in a PLMN and a privately owned local network
S1-181553 | China Southern Power Grid, Huawei | Update of Clause 5.4 “Enhanced network capability exposure for Distribution Network of Smart Grid”
S1-181554 | Siemens AG | BMNS – End-to-end asset tracking
S1-181555 | Siemens AG | BMNS – Network slicing roles in off-shore wind farm
S1-181725 | Sennheiser Electronic GmbH | A/V Production Use Case relaying on PLMN Infrastructure
S1-181557 | Sennheiser Electronic GmbH | A/V Production use cases with local standalone deployment
S1-181558 | Nokia, Nokia Shanghai Bell | FS_BMNS terminology cleanup
Notes: 1