## Slide 1: FS_LUCIA Status Update Study on a Layer for User Centric Identifiers and Authentication
Kurt Bischinger
Deutsche Telekom
FS_LUCIA Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_LUCIA Status
Is this a new WI? n
This WI has been approved at SP#78
  Approved WID is in tdoc SP-170995
Notes: 1

## Slide 3: FS_LUCIA Progress
Progress made at this meeting
  Editorial clean up
  Added definitions and overview
  Agreed additional use cases and enhancements
    3rd party slice authentication failure
    Services configuration of shared devices
    Automatic de-activation
  Consolidation of pre-meeting requirements
Work/Study Item Completion: 90%
Draft TR 22.904 Completion: 90%
Controversial issues
  none
Notes: 1

## Slide 4: FS_LUCIA Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: >20
Notes: 1

## Slide 5: FS_LUCIA Completion Date
Current expected dates to send TR to SA plenary:
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_LUCIA Planning/Progress
Topics to focus on at next SA1 meeting:
  Consolidate requirements that have been added at SA1#82
  Remaining editorial clean up
Notes: 1

## Slide 7: FS_LUCIA Progress Estimate
Estimated percentage completion:
  now: 90%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_LUCIA Agreed documents
List of agreed documents at this meeting:
S1-181007 | Rapporteur (Deutsche Telekom) | Editorial updates on TR 22.904
S1-181511 | Deutsche Telekom, NEC, Verizon UK | Definitions for TR 22.904
S1-181024 | Deutsche Telekom, NEC, Verizon UK | Overview for TR 22.904
S1-181514 | Nokia, Nokia Shanghai Bell | 3rd party slice authentication failure
S1-181516 | China Unicom | Services Configuration of Shared Devices
S1-181686 | Huawei, Hisilicon | Updating user account based on authorization from 3rd party
S1-181684 | China Unicom | Automatically De-register Function
S1-181685 | NEC, Deutsche Telekom, InterDigital, Nokia | Proposed "Consolidated potential requirements"
Notes: 1