## Slide 1: FS_MPS2 Status Update Feasibility Study of MPS Phase 2
Ray P. Singh
Vencore Labs
FS_MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MPS2 Status
Is this a new WI? no
This WI has been approved at SP#78
  Approved WID is in tdoc SP-170996
Notes: 1

## Slide 3: FS_MPS2 Progress
Progress made at this meeting
  Agreed Use Cases
    Basic DTS Invoked from an MPS Subscribed UE
    DTS Invocation from a MPS subscribed UE for VPN Access to an Enterprise Network
    MPS Capable Enterprise Network Activation of DTS for MPS Subscribed UEs
Work/Study Item Completion: 30%
Draft TR 22.854 Completion: 30%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MPS2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_MPS2 Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#82 (12/2018)
  For approval: SA#83 (03/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_MPS2 Planning/Progress
Topics to focus on at next SA1 meeting:
  MPS Data Transport, Video and Text Messaging Use Cases
  5G evolution considerations
Planning for subsequent meetings
  SA1#84 (12-16 Nov 2018)
    5G evolution considerations
  SA1#85 (18 -22 Feb 2019)
    5G evolution considerations
    Requirements consolidation
    Conclusion and finalization
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 01/12/2017
Notes: 1

## Slide 8: FS_MPS2 Progress Estimate
Estimated percentage completion:
  Now: 30%
  Next meeting: 60%
  In two meetings: 90%
  In three meetings: 100%
Notes: 1

## Slide 9: FS_MPS2 Agreed documents
List of agreed documents at this meeting:
S1-181400 | Vencore Labs, OEC, AT&T, Sprint | Basic Data Transport Service (DTS) Invoked from an MPS Subscribed UE
S1-181624 | Vencore Labs, OEC, AT&T, Sprint | DTS Invocation from an MPS subscribed UE for VPN Access to an Enterprise Network
S1-181723 | Vencore Labs, OEC, Sprint | DTS Invocation by Authorized Enterprise Network
Notes: 1