## Slide 1: SMARTER_Ph2 Status Report New Services and Markets Technology Enablers– Phase 2
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Notes: 1

## Slide 2: SMARTER_Ph2 Status
Is this a new WI? No
This WI has been approved at SA#79
Notes: 1

## Slide 3: SMARTER_Ph2 Progress
Revised WID is approved to add the objective on the inclusion of relevant requirements in TS 22.278 for 5G “option 3”.
Work/Study Item Completion: 0%
Controversial issues
  None.
Notes: 1

## Slide 4: SMARTER_Ph2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID: 12/2018 SA#82
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TS 22.261 to SA plenary:
  For information: N/A
  For approval: SA#82 (12/2018)
Notes: 1

## Slide 6: SMARTER_Ph2 Planning/Progress
Topics to focus on at next SA1 meeting:
  Clarification and alignment with other WGs
  Inclusion of the relevant requirements in TS 22.278 for 5G “option 3”
Planning for subsequent meetings
  SA1#84 (Nov. 2018)
    Alignment CRs
    CRs to TS 22.278 for “option 3”
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus on the items in the previous slide
Notes: 1

## Slide 8: SMARTER_Ph2 Progress Estimate
Estimated percentage completion:
  now: 10%
  Next meeting: 60 %
Notes: 1

## Slide 9: SMARTER_Ph2 Agreed documents
List of agreed documents at this meeting:
S1-181656 | Nokia, Nokia Shanghai Bell | CR22.261v16.3.0: Clarifications on communication service availability and reliability
S1-181389 | ZTE Corporation, Vodafone | CR22.261v16.3.0: Positioning Part align with Rel-15 structure
Notes: 1