## Slide 1: FS_ID_UAS Status Update Study on Remote Identification of Unmanned Aerial Systems
Eddy Hall
Qualcomm Incorporated
FS_ID UAS Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia
Notes: 1

## Slide 2: FS_ID_UAS Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_ID_UAS Progress
Progress made at this meeting
  TR skeleton, scope, introduction, definitions & abbreviations agreed
  New use cases and requirements on:
    Initial authorisation to operate, Data acquisition by law enforcement, Data acquisition by unmanned aerial vehicle traffic management, Enforcement of no-fly zones
  Considerations on security and lawful intercept agreed
Work/Study Item Completion: 60%
Draft TR 22.8de Completion: 60%
Controversial issues
  none
Notes: 1

## Slide 4: FS_ID_UAS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1.5
Notes: 1

## Slide 5: FS_ ID_UAS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#81 (was SA#80)
  For approval: SA#81 (NEW: note one-step approval)
Notes: 1

## Slide 6: FS_ ID_UAS Planning/Progress
Plan for TR completion at SA1#83
  Service requirements for UCAS service
  Investigate Chinese requirements
  Requirements consolidation
  Conclusion
Preparation of WID for SA1#83
Notes: 1

## Slide 7: Work plan between meetings
Plan for TR completion
  Service requirements for UCAS service
  Investigate Chinese requirements
  Requirements consolidation
  Conclusion
Preparation of WID
Notes: 1

## Slide 8: FS_ ID_UAS Progress Estimate
Estimated percentage completion:
  now: 60%
  Next meeting: 100%
Notes: 1

## Slide 9: FS_ID_UAS Agreed documents
List of agreed documents at this meeting:
S1-181193 | Qualcomm Incorporated | FS_ID_UAS: Skeleton for TR 22.8de
S1-181194 | Qualcomm Incorporated | FS_ID_UAS: Scope
S1-181528 | Qualcomm Incorporated | FS_ID_UAS: Definitions, symbols and abbreviations clause
S1-181529 | Qualcomm Incorporated | FS_ID_UAS: Introduction
S1-181732 | Qualcomm Incorporated | FS_ID_UAS: Use case for Initial authorisation to operate conducted by MNO
S1-181733 | Qualcomm Incorporated | FS_ID_UAS: Use case on Live data acquisition via MNO by Unmanned Aerial Collision Avoidance System (UCAS)
S1-181734 | Qualcomm Incorporated | FS_ID_UAS: Use case for data acquisition via MNO by law enforcement
S1-181736 | Qualcomm Incorporated | FS_ID_UAS: Use case on enforcement of no-fly zones
S1-181531 | Qualcomm Incorporated | Privacy for UAS service
S1-181202 | Qualcomm Incorporated | Lawful intercept for UAS service
Notes: 1