## Slide 1: 5GLAN Status Update 5GLAN Requirements
Jose Almodovar
KPN
5GLAN Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: 5GLAN Status
This WI has not been approved by SP
  The following slides assume approval at SP#80
Notes: 1

## Slide 3: 5GLAN Progress
Progress made at this meeting. Following documents have been accepted:
  WID - New WID on LAN support in 5G (S1-181372)
  CR - CR22.261v16.3.0: Inclusion of ethernet transport services in TS 22.261 (S1-181547)
Work/Study Item Completion: 40%
Draft Section TS 22.261 Completion: 40%
Controversial issues
  Terminology should be discussed and agreed.
Notes: 1

## Slide 4: 5GLAN Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: 5GLAN Completion Date
Current expected dates to send CR to SA plenary:
  For approval: SA#81 (09/2018)
Notes: 1

## Slide 6: 5GLAN Planning/Progress
  Topics to focus on at next SA1 meeting:
  Agree terminology
  Agree CR22.261v16.3.0: 5GLAN Requirements
Notes: 1

## Slide 7: Work plan between meetings
Conference call (at least 2):
  Agree terminology
  Agree CR22.261v16.3.0: 5GLAN Requirements
  Tentative start date: 01/06/2018
Notes: 1

## Slide 8: 5GLAN Progress Estimate
Estimated percentage completion:
  now: 40%
  Next meeting: 100%
Notes: 1

## Slide 9: 5GLAN Agreed documents
List of agreed documents at this meeting:
S1-181372 | KPN | New WID on LAN support in 5G
S1-181547 | Qualcomm Incorporated, Siemens | CR22.261v16.3.0: Inclusion of ethernet transport services in TS 22.261
Notes: 1