## Slide 1: PDBDT Status Update Policy delivery to UE for background data transfer
Takatsugu Kito
KDDI
PDBDT Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: <WI Code> Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#80
Notes: 1

## Slide 3: PDBDT Progress
Progress made at this meeting
  New WID was agreed.
  A CR was agreed.
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: PDBDT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: <1/10
Notes: 1

## Slide 5: PDBDT Completion Date
Target completion date in WID: 06/2018 SA#80
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: PDBDT Agreed documents
List of agreed documents at this meeting:
S1-181669 | KDDI, NEC | New WID on Policy delivery to UE for background data transfer
S1-181671 | KDDI, TOYOTA ITC, NTT DOCOMO, Cisco, Vodafone, Ericsson, SK Telecom, Intel, NEC, Huawei | 22.261 CR#0098 rev 3, Rel-16, Policy delivery to UE for background data transfer
Notes: 1