## Slide 1: 5GSAT Status Update Integration of Satellite Access in 5G
Cyril MICHEL
THALES S.A
5GSAT Rapporteur
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: 5GSAT Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#80
Notes: 1

## Slide 3: 5GSAT Progress
Progress made at this meeting
  Agreed WID 5GSAT
Work Item Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: 5GSAT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: 5GSAT Completion Date
Current expected dates to send TS to SA plenary:
  For information: SA#81 (09/2018)
  For approval: SA#81 (09/2018)
Notes: 1

## Slide 6: 5GSAT Planning/Progress
Topics to focus on at next SA1 meeting:
  Identification of (sub)clauses to be modified or added in TS 22.261 on the basis of TR 22.822 (from FS_5GSAT).
  Associated specifications
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Identification of (sub)clauses to be modified or added in TS 22.261 on the basis of TR 22.822 (from FS_5GSAT).
  Development of associated Specifications
  Tentative start date: 20/06/2018
Notes: 1

## Slide 8: FS_5GSAT Progress Estimate
Estimated percentage completion:
  now: 0%
  Next meeting: 100%
Notes: 1

## Slide 9: 5GSAT Agreed documents
List of agreed documents at this meeting:
  None
Notes: 1