## Slide 1: 5G_HYPOS Status Update 5G positioning services
Lionel Ries
ESA
5G_HYPOS Rapporteur
3GPP TSG-SA WG1 Meeting #78
Porto, Portugal, 8-12 May 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_5G_HYPOS Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#80
Notes: 1

## Slide 3: 5G_HYPOS Progress
Progress made at this meeting
  WID agreed
Work/Study Item Completion: 0%
  Update to TS 22.261 Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: 5G_HYPOS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: [3]
Notes: 1

## Slide 5: 5G_HYPOS Completion Date
Current expected dates to send TS to SA plenary:
  For information/approval: SA#81 (09/2018)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: 5G_HYPOS Planning/Progress
Topics to focus on at next SA1 meeting:
  Addition of requirements based on the result of TR 22.872 (CRs for 22.261)
Planning for subsequent meetings
  Depends on level of agreement / coverage in SA1#83
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
Notes: 1

## Slide 8: 5G_HYPOS Progress Estimate
Estimated percentage completion:
  now: 0%
  Next meeting: [50-100%]
Notes: 1

## Slide 9: 5G_HY_POS Agreed documents
List of agreed documents at this meeting:
S1-181607 | ESA (European Space Agency) | New WID on 5G positioning services
Notes: 1