## Slide 1: FS_FRMCS2 Mobile Communication System for Railways
Jürgen Merkel
Nokia
FS_FRMCS2 Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, Florida, USA, 20 - 24 August 2018
Notes: 1

## Slide 2: FS_FRMCS2 Progress
Progress made at this meeting
S1-182567 | Kapsch CarrierCom, Nokia, Nokia Shanghai Bell | CR22.889v16.3.0: Update for gap analysis in TR 22.889
S1-182568 | Nokia, Nokia Shanghai Bell | CR22.889v16.3.0: Adding gap analysis information for 6.2 "Multi-train voice communication for Drivers and Ground FRMCS User(s) communication"
S1-182569 | Nokia, Nokia Shanghai Bell | CR22.889v16.3.0: Adding gap analysis information for 6.3 "On-train outgoing voice communication from the Driver towards the Controller(s) of the train"
S1-182150 | Nokia, Nokia Shanghai Bell | CR22.889v16.3.0: Adding gap analysis information for 6.4 "Railway emergency communication"
S1-182151 | Nokia, Nokia Shanghai Bell | CR22.889v16.3.0: Adding gap analysis information for 6.9 "Data communication for possession management"
S1-182152 | Nokia, Nokia Shanghai Bell | CR22.889v16.3.0: Adding gap analysis information for 6.10 "Recording of communication"
S1-182153 | Nokia, Nokia Shanghai Bell | CR22.889v16.3.0: Adding gap analysis information for 6.15 "On-train incoming voice or video communication from the Controller(s) of the train towards the drivers"
S1-182292 | Hansung University, ETRI | CR22.889v16.3.0: Gap analysis of [R-12.11.5-0001] and [R-12.11.5-0002]
S1-182294 | Hansung University, ETRI | CR22.889v16.3.0: Gap analysis of [R-12.11.5-0003]
S1-182295 | Hansung University, ETRI | CR22.889v16.3.0: Gap analysis of [R-12.11.5-0005]
S1-182268 | Hansung University, ETRI | CR22.889v16.3.0: Gap analysis of [R-12.13-0004] LMR interworking
S1-182570 | Hansung University, ETRI | CR22.889v16.3.0: Gap analysis of [R-12.13-0003] LMR interworking
S1-182571 | Hansung University, ETRI | CR22.889v16.3.0: Gap analysis of [R-12.13-0001] LMR interworking
S1-182194 | UIC | CR22.889v16.3.0: Gap analysis for sub-clause 12.9.5 bearer flexibility requirements
S1-182192 | UIC | CR22.889v16.3.0: On-train outgoing voice communication from train staff towards a ground user related use cases
S1-182204 | UIC | CR22.889v16.3.0: Chapter 9.16 - Arbitration
S1-182573 | UIC | CR22.889v16.3.0: Chapter 12.10 - QoS in a railway environment
S1-182189 | UIC | CR22.889v16.3.0: Isolation of FRMCS communication resources
S1-182574 | UIC, Nokia, Ericcson, Kapsch Carrier Com, Huawei | CR22.889v16.3.0: Automatic Train Control data communication
S1-182579 | UIC | CR22.889v16.3.0: Voice communication transfer related use cases
S1-182576 | UIC | CR22.889v16.3.0: FRMCS Equipment capabilities for multiple FRMCS Users
S1-182577 | UIC | CR22.889v16.3.0: FRMCS System/User - Roaming capabilities
Notes: 1

## Slide 3: FS_FRMCS2 Progress
Work/Study Item Completion: 75%
Controversial issues
  None
Notes: 1

## Slide 4: FS_FRMCS2 Completion Date
Current expected dates to send TR22.889 to SA plenary:
  TR is under change control
  Guide: SA plenary meeting number and date (not SA1)
  Guide: Remove bullets above if there is no new TR/TS
Have these dates been changed at this meeting? N
Estimated percentage completion:
  SA#82: <85%>
  SA#83: <95%>
Notes: 1

## Slide 5: FS_FRMCS2 Planning/Progress
  Guide: this optional slide is an opportunity for rapporteurs to indicate what contributions are desired at future meetings
Topics to focus on at next SA1 meeting:
  GAP Analysis
  New UC
  Automated Train Departure
  Train Safety advisory information
  Use Cases applicable for On-network and Off-network communication
  Video communication
  Charging and Billing
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains
Notes: 1

## Slide 6: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  <topics/items to be covered>
  <planning / dates / process>
Telephone conference
  <topics/items to be covered>
  <planning / dates / process>
Notes: 1

## Slide 7: FS_FRMCS2 Essential Info
  Guide: remove one of the following bullets as appropriate:
This WI has been approved at SP#76
  Approved WID is in tdoc SP-170588
Notes: 1