## Slide 1: enIMS Status Update enhancements to IMS for new real time communication services
Hui CAI
China Mobile
enIMS Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, Florida, USA, 20 - 24 August 2018
Notes: 1

## Slide 2: enIMS Progress
Progress made at this meeting
  1 agreed CR(s): VR Telepresence
  4 CRs have been discussed but not agreed yet: IMS slicing, Interworking with ONVIF cameras, Group Communication, Artificial Intelligent
Work/Study Item Completion: 50%
Controversial issues
  IMS slicing
  Interworking with ONVIF cameras
Notes: 1

## Slide 3: enIMS Completion Date
Estimated percentage completion:
  SA#81: 50%
  SA#82: 100%
Notes: 1

## Slide 4: enIMS Planning/Progress
  Guide: this optional slide is an opportunity for rapporteurs to indicate what contributions are desired at future meetings
Topics to focus on at next SA1 meeting:
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains
Notes: 1

## Slide 5: enIMS Essential Info
This WI has been approved at SP#79
  Approved WID is in tdoc SP-180137
Notes: 1