## Slide 1: 5GSAT Status Update WID on Integration of Satellite Access in 5G
Cyril MICHEL
THALES
5GSAT Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, Florida, USA, 20 - 24 August 2018
Notes: 1

## Slide 2: 5GSAT Status
Is this a new WI? n
This WI has been approved at SP#80
  Approved WID is in tdoc SP-180326
Notes: 1

## Slide 3: 5GSAT Progress
Progress made at this meeting
  11 CR agreed
Work/Study Item Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 4: 5GSAT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 15
Notes: 1

## Slide 5: 5GSAT Progress Estimate
Estimated percentage completion:
  now: 95%
  Next meeting: 100%
Notes: 1

## Slide 6: 5GSAT Agreed documents
  List of agreed documents at this meeting:
S1-182009 | Thales, TNO | CR22.261v16.4.0: Performance requirements for 5G satellite access
S1-182602 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: Multiple access requirements related to 5G satellite access
S1-182725 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation, KRRI | CR22.261v16.4.0: Connectivity aspects of 5G satellite access
S1-182604 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: Efficient delivery of content using 5G satellite access network
S1-182605 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: Efficient user plane aspects of 5G satellite access
S1-182606 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: Mobility management related requirements for 5G satellite access
S1-182016 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: NG-RAN sharing for 5G satellite access network
S1-182607 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: QoS control aspects of 5G satellite access
S1-182590 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: Regulatory and charging aspects related to 5G satellite access
S1-182385 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: Satellite links between radio access network and core network
S1-182619 | Thales, TNO, SyncTechno Inc., Novamint, ESA, CTTC, VT iDirect, KT Corporation | CR22.261v16.4.0: Broadcast and multicast via satellite access networks
Notes: 1